PROJECT NUMBER: [INSERT PROJECT NUMBER]

PROJECT NAME: [INSERT PROJECT NAME]

DESIGN SERVICES SUBCONTRACT

(DSSC-ACT-2013)

(FOR USE WITH DSC-ACT- 2013)

[LAST AMENDED:  17 SEPTEMBER 2013 - PLEASE COMPLETE ALL PROMPTS IN RED AND REMOVE THIS NOTE PRIOR TO EXECUTION]

Table of Contents

FORMAL AGREEMENT	1

CONDITIONS OF SUBCONTRACT	2

1.	Glossary of terms, interpretation AND MISCELLANEOUS	2

1.1	Glossary of Terms	2

1.2	Interpretation	14

1.3	Miscellaneous	15

2.	Role of the subconsultant	17

2.1	Engagement	17

2.2	Standard of Care	17

2.3	Authority to Act	17

2.4	Knowledge of the Consultant's Requirements	17

2.5	Notice of Matters Impacting on the Subcontract Services or the Works	18

2.6	Co-ordination with Other Contractors	18

2.7	Access to Subconsultant's Premises	18

2.8	Conflict of Interest	18

2.9	Subcontracting	19

2.10	Statutory Requirements	19

2.11	Change in Statutory Requirements or Variance with Subcontract	19

2.12	Subconsultant Deed of Covenant and Novation	19

2.13	The Environment	20

3.	Role of the CONSULTANT	21

3.1	Information and Subcontract Services	21

3.2	Additional Information	21

3.3	Access	21

3.4	Making of Decisions	21

4.	Personnel	22

4.1	Consultant's Representative	22

4.2	Replacement of Consultant's Representative	22

4.3	Parties' Conduct	22

4.4	Key People	22

4.5	Removal of Persons	22

4.6	Project Review	22

5.	Insurance	24

5.1	Subconsultant Insurance Obligations	24

5.2	Insurance by Consultant	25

5.3	Failure to Insure	25

5.4	Period of Insurance	25

5.5	Notice of Potential Claim	25

5.6	Cross Liability	26

6.	DESIGN AND Documentation	27

6.1	Consultant's Documents	27

6.2	Subconsultant's Design	27

6.3	Consultant's Representative may Review Design Documentation	27

6.4	No Obligation to Review	27

6.5	Copies of Design Documentation	28

6.6	Licence over Design Documentation	28

6.7	Intellectual Property Warranties	28

6.8	Intellectual Property Rights	28

6.9	Consultant Material	29

6.10	Resolution of Ambiguities	29

6.11	Access to Premises and Project Documents	29

6.12	Measurements and Dimensions	30

6.13	Design Certification	30

6.14	Samples	30

6.15	Work Health and Safety Management	30

7.	Quality	33

7.1	Quality Assurance	33

7.2	Non-Complying Subcontract Services	33

7.3	Reperformance of the Non-complying Subcontract Services	33

7.4	Project Plans	34

8.	Time	36

8.1	Progress	36

8.2	Programming	36

8.3	Subconsultant Not Relieved	36

8.4	Suspension	36

8.5	Delays Entitling Claim	37

8.6	Claim	37

8.7	Conditions Precedent to Extension	38

8.8	Extension of Time	38

8.9	Reduction in Extension of Time	38

8.10	Unilateral Extensions	38

8.11	Acceleration	38

9.	Variation	40

9.1	Variation Price Request	40

9.2	Variation Order	40

9.3	Cost of Variation	40

9.4	Rates and Prices	40

9.5	Omissions	41

10.	Payment	42

10.1	Payment Obligation	42

10.2	Payment Claims	42

10.3	Conditions Precedent	42

10.4	Payment Statements	43

10.5	Payment	44

10.6	Payment on Account	44

10.7	Completion Payment Claim and Notice	44

10.8	Release after Completion Payment Claim and Notice	45

10.9	Interest	45

10.10	Correction of Payment Statements	45

10.11	Right of Set-Off	45

10.12	Payment of Workers	45

10.13	GST	46

10.14	Security of Payment Legislation	46

10.15	Accounting Records	47

10.16	Cost Allocation Advice	48

10.17	Facilities and Infrastructure Accounting	48

10.18	Not used.	48

11.	Termination	49

11.1	Preservation of Rights	49

11.2	Subconsultant Default	49

11.3	Contents of Notice of Default	49

11.4	Termination for Insolvency or Breach	49

11.5	Consultant's Entitlements after Termination	49

11.6	Subconsultant's Entitlements after Termination	50

11.7	Termination for Convenience	50

11.8	Costs	50

11.9	Termination of Design Services Contract	51

11.10	Consequences Following Design Services Contract Termination	51

11.11	Copies of Project Documents	51

12.	Dispute resolution	53

12.1	Notice of Dispute	53

12.2	Expert Determination	53

12.3	The Expert	53

12.4	Not Arbitration	53

12.5	Procedure for Determination	53

12.6	Disclosure of Interest	54

12.7	Costs	54

12.8	Conclusion of Expert Determination	54

12.9	Agreement with Expert	54

12.10	Determination of Expert	54

12.11	Executive Negotiation	55

12.12	Arbitration Agreement	55

12.13	Arbitration	55

12.14	DSC Dispute Procedures	56

12.15	DSC Disputes	57

12.16	Procedure for DSC Disputes	57

12.17	Further Procedures	57

12.18	Proportional Liability	58

12.19	Continuation of Subcontract Services	58

13.	Notices	59

13.1	Notice of Variation	59

13.2	Notices of Other Claims	59

13.3	Prescribed Notices	59

13.4	Continuing Events	60

13.5	Time Bar	60

13.6	Other Provisions Unaffected	60

13.7	Address for Service	60

13.8	Receipt of Notices	60

14.	WOL	62

14.1	General Obligations	62

14.2	Consultation	62

14.3	WOL Proposals	62

14.4	Reporting	62

14.5	Commissioning and Handover	62

14.6	Post Occupancy Evaluation	63

14.7	Rights and Obligations Not Affected	63

15.	General	64

15.1	Equal Opportunity for Women	64

15.2	Not Used	64

15.3	Not Used	64

15.4	IT Equipment	64

15.5	Protection of Personal Information	64

15.6	Moral Rights	66

15.7	Freedom of Information	67

15.8	Long Service Leave	67

15.9	Assignment	68

15.10	Publicity	68

15.11	Not Used	68

15.12	Building Code of Australia Certification	68

16.	BUILDING CODE 2013 – COMMONWEALTH FUNDED PROJECTS	69

16.1	General	69

16.2	Responsibility not Affected	69

16.3	Notice of Effect on Compliance with Building Code	69

16.4	Records	69

16.5	Access and Documents	69

16.6	Project Agreements	70

17.	national code of practice for the construction industry – not a COMMONWEALTH funded project	71

17.1	General	71

17.2	Responsibility not Affected	71

17.3	Notice of Effect on Compliance with National Code	71

17.4	Records	71

17.5	Access and Documents	71

18.	NOT USED	72

19.	Not used	73

SUBCONTRACT PARTICULARS	74

ANNEXURE 1 - COMPLETION	83

FORMAL AGREEMENT

This Subcontract is made on_______________day of______________________ 20__________

Parties	The consultant set out in the Subcontract Particulars (Consultant)

The subconsultant set out in the Subcontract Particulars (Subconsultant)

A.	The Australian Capital Territory (Territory) and the Consultant entered the Design Services Contract (as described in the Subcontract Particulars) for the design of the Works (as described in the Subcontract Particulars).

B.	The Consultant wishes to subcontract certain of its obligations under the Design Services Contract to the Subconsultant under this Subcontract.

C.	The Consultant and the Subconsultant promise to carry out and complete their respective obligations in accordance with:

(a)	the attached Conditions of Subcontract; and

(b)	the other documents referred to in clause 1.1 of the Conditions of Subcontract as constituting the Subcontract.

SIGNED as an agreement.

| Executed by the Consultant by or in the presence of: |  |  |  |
| --- | --- | --- | --- |
| Signature of Director |  |  | Signature of Secretary/other Director |
| Name of Director in full |  |  | Name of Secretary/other Director in full |
| Executed by the Subconsultant by or in the presence of: |  |  |  |
| Signature of Director |  |  | Signature of Secretary/other Director |
| Name of Director in full |  |  | Name of Secretary/other Director in full |

CONDITIONS OF SUBCONTRACT

- Glossary of terms, interpretation AND MISCELLANEOUS

  - Glossary of Terms

Unless the context otherwise indicates, whenever used in this Subcontract, each word or phrase in the headings in this clause 1.1 has the meaning given to it under the relevant heading.

Accredited Building Surveyor

A person who is a building surveyor accredited by the Australian Institute of Building Surveyors.

Act of Prevention

Any one of:

a breach of the Subcontract by the Consultant;

any other act or omission of the Territory, Consultant, the Contract Administrator, the Consultant's Representative or an Other Contractor engaged by the Consultant; or

a Variation the subject of a direction by the Consultant's Representative.

Approval

Any licence, permit, consent, approval, determination, certificate, notice or other requirement of any Commonwealth, State, Territory, or local authority, body or other organisation having any jurisdiction in connection with the Site, the Works or the Subcontract Services or under any other applicable Statutory Requirement, which must be obtained or satisfied to:

carry out the Subcontract Services; or

service, occupy and use the completed Works, to the extent that the Subcontract Services are relevant to such satisfaction.

Award Date

The date on which the Formal Agreement, to which these Conditions of Subcontract are attached, has been completed and signed by the Consultant and the Subconsultant.

Brief

The documents referred to in the Subcontract Particulars.

Building Code 2013

The Building Code 2013 (Cth).

Building Code of Australia

The Building Code of Australia that applies in the Australian Capital Territory, as amended from time to time, produced and maintained by the Australian Building Codes Board on behalf of the Commonwealth Government and the Territory Government.

Change of Control

In relation to the Subconsultant, where a person who did not (directly or indirectly) effectively Control the Subconsultant at the Award Date, either alone or together with others, acquires Control of the Subconsultant.

Claim

Includes any claim for an increase in the Fee, for payment of money (including damages) or for an extension of time:

under, arising out of, or in any way in connection with, the Subcontract, including any direction of the Consultant's Representative;

arising out of, or in any way in connection with, the Works, the Subcontract Services or either party’s conduct before the Subcontract; or

otherwise at law or in equity including:

by statute;

in tort for negligence or otherwise, including negligent misrepresentation; or

for restitution.

Commissioning and Handover Plan

The commissioning and handover plan prepared by the Subconsultant and finalised under clause 7.4, which must set out in adequate detail the procedures the Subconsultant will implement to manage the Subconsultant Services from a commissioning and handover perspective to ensure:

the timely, efficient and comprehensive commissioning of the Works (including the inspection and testing process); and

the smooth handover of the Works to the Territory,

in accordance with the Subcontract, the Consultant's Commissioning and Handover Plan and the Commissioning, Handover and Takeover Guidelines.

Commissioning, Handover and Takeover Guidelines

The guidelines set out in the Schedule of Collateral Documents, or if none are specified, the guidelines as advised by the Consultant to the Subconsultant from time to time, if any.

Commonwealth

Commonwealth of Australia.

Commonwealth Funded Project

A project where the Commonwealth has provided funding to the Territory which satisfies one or both of the following thresholds:

at least $5 million, and that funding represents at least 50% of the total construction value; or

$10 million or more of funding, irrespective of the proportion that the funding represents to the total construction value.

Completion

The point in time when, in respect of a Milestone:

the Design Documentation has been completed in accordance with the Subcontract;

the Subcontract Services have been completed in accordance with the Subcontract; and

the Subconsultant has done everything which the Subcontract requires it to do as a condition precedent to Completion, including those things described in Annexure 1 and in the Subcontract Particulars.

Construction Contract

A building or construction contract which the Territory has entered into or will enter into with a Contractor to construct or design and construct any part of the Works.

Consultant

The person named in the Subcontract Particulars.

Consultant Material

All material provided to the Subconsultant by the Consultant, including documents provided in accordance with clause 6 and any other documents, equipment, machinery and data (stored by any means), including where applicable any Territory Material.

Consultant's Commissioning and Handover Plan

The commissioning and handover plan described in the Subcontract Particulars, amended as approved under the Design Services Contract.

Consultant's Environmental Management Plan

The environmental management plan described in the Subcontract Particulars, amended as approved under the Design Services Contract.

Consultant's Program

Any program, as amended from time to time, prepared by or on behalf of the Consultant setting out the times for the completion of the whole or any part of the Subcontract Services and the Works.

Consultant's Representative

The person nominated in the Subcontract Particulars or any other person nominated by the Consultant from time to time under clause 4.2 to replace that person.

Consultant's Site Management Plan

The site management plan described in the Subcontract Particulars, amended as approved under the Design Services Contract.

Consultant's Work Health and Safety Plan

The work health and safety plan described in the Subcontract Particulars, amended and reviewed in accordance with the Design Services Contract.

Contamination

The presence in, on or under land, air or water of a substance (whether a solid, liquid, gas, odour, heat, sound, vibration or radiation) at a concentration above the concentration at which the substance is normally present in, on or under land, air or water in the same locality, that presents a risk of Environmental Harm, including harm to human health or any other aspect of the Environment, or could otherwise give rise to a risk of non-compliance with any Statutory Requirement for the protection of the Environment.

Contract Administrator

Means:

the person nominated in the Subcontract Particulars or any other person nominated by the Territory from time to time under the Design Services Contract to administer the Design Services Contract; and

any representative of that person appointed under the Design Services Contract.

Contractor

Any contractor engaged or to be engaged by the Territory to construct or design and construct the Works including any subcontractor of such contractor.

Control

Includes:

the ability to exercise or control the exercise of the right to vote in respect of more than 50% of the voting shares or other form of voting equity in a corporation;

the ability to dispose or exercise control over the disposal of more than 50% of the shares or other form of equity in a corporation;

the ability to appoint or remove all or a majority of the directors of a corporation;

the ability to exercise or control the exercise of the casting of a majority of the votes cast at the meetings of the board of directors of a corporation; and

any other means, direct or indirect, of dominating the decision making and financial and operating policies of a corporation.

Date for Completion

The date or period of time (if any) specified in the Subcontract Particulars for Completion of a Milestone, as adjusted under the Subcontract.

Design Documentation

All material brought, or required to be brought, into existence by the Subconsultant as part of, or for the purpose of, carrying out the Subcontract Services including documents, drawings, specifications, reports, models, samples and calculations, equipment, technical information, plans, charts, tables, schedules, data (stored by any means), photographs and finishes boards.

Design Services Contract

The design services contract between the Territory and the Consultant described in the Subcontract Particulars for the design of the Works.

Direction

Any agreement, approval, authorisation, certificate, consent, decision, demand, determination, direction, explanation, failure to consent, instruction, notice, notification order, permission, rejection, request or requirement.

DSC Dispute Procedures

The dispute resolution procedures under the Design Services Contract referred to in the first paragraph of clause 12.4.

Environment

Includes:

ecosystems and their constituent parts, including people and communities;

natural and physical resources;

the qualities and characteristics of locations, places and areas; and

the social, economic, aesthetic and cultural aspects of a thing mentioned in paragraphs (a), (b) or (c).

Environmental Clearance Certificate

The Environmental Clearance Certificate issued by the Territory relating to the Works and any conditions incorporated in that certificate.

Environmental Harm

Any actual or threatened adverse impact on, or damage to, the Environment.

Environmental Incident

Any Environmental Harm or Contamination caused by or in relation to the Subcontract Services.

Environmental Management Plan

The environmental management plan prepared by the Subconsultant and finalised under clause 7.4 which sets out in adequate detail the procedures the Subconsultant will implement to manage the Subcontract Services from an environmental perspective and which must describe how the Subconsultant proposes to ensure the Subcontract Services will be performed consistently with and so as to maximise the achievement of:

the Environmental Requirements;

the Statutory Requirements;

the ESD Principles; and

the Environmental Objectives,

and in accordance with the Consultant's Environment Management Plan.

Environmental Objectives

The Environmental Objectives are to:

encourage best practice environmental management through planning, commitment and continuous improvement;

prevent and minimise adverse impacts on the Environment;

identify the potential for, and respond to, Environmental Incidents, accidents and emergency situations and take corrective action;

identify and control possible environmental hazards associated with the Works and the Subcontract Services;

establish procedures to ensure that no hazardous substance is stored on Territory land without approval;

recognise and protect any special environmental characteristics of the Site (including cultural heritage significance);

define roles and responsibilities for personnel;

ensure environmental training and awareness programmes are provided to employees;

define how the management of the Environment during the Subcontract Services is reported and performance evaluated;

describe all monitoring procedures required to identify impacts on the Environment as a result of the Works and the Subcontract Services;

implement complaint reporting procedures and maintain records of complaints and response to complaints; and

establish and maintain programs and procedures for periodic Environmental Management Plan audits to be carried out.

Environmental Requirements

Includes:

the Environmental Clearance Certificate;

the Territory Environmental Requirements; and

any other matter or requirement specified in the Subcontract Particulars.

ESD

Ecologically sustainable development.

ESD Principles

Means:

efficient and effective use of natural resources in a way that maintains the ecological processes on which life depends;

increased energy conservation and efficiency;

sustainable use of renewable energy resources;

reduction or elimination of toxic and harmful substances in facilities and their surrounding environments;

improvements to interior and exterior environments leading to increased productivity and better health;

efficiency in resource and materials utilisation, especially water resources;

selection of materials and products based on their life-cycle environmental impacts;

increased use of materials and products with recycled content;

recycling of construction waste and building materials after demolition;

reduction in harmful waste products produced during construction;

facility maintenance and operational practices that reduce or minimise harmful effects on people and the natural environment;

maintaining the cultural, economic, physical and social wellbeing of people and communities; and

the additional specific matters (if any) relating to ESD specified in the Subcontract Particulars.

Executive Negotiators

The representatives of the parties nominated in the Subcontract Particulars or any person nominated by the relevant party to replace that person from time to time by notice in writing to the other party.

Fee

The amount specified in the Subcontract Particulars as adjusted, subject to clause 13.5 (if applicable), under the Subcontract.

Insolvency Event

Any one of the following:

the Subconsultant becomes, is declared to be, is taken under any applicable law (including the Corporations Act 2001(Cth)) to be, admits to or informs the Consultant in writing or its creditors generally that the Subconsultant is insolvent, an insolvent under administration, bankrupt, unable to pay its debts or is unable to proceed with the Subcontract for financial reasons;

execution is levied against the Subconsultant by a creditor;

a garnishee order, mareva injunction or similar order, attachment, distress or other process is made, levied or issued against or in relation to any asset of the Subconsultant;

where the Subconsultant is an individual person or a partnership including an individual person, the Subconsultant:

commits an act of bankruptcy;

has a bankruptcy petition presented against him or her or presents his or her own petition;

is made bankrupt; or

applies for, agrees to, enters into, calls a meeting for the consideration of, executes or is the subject of an order or declaration in respect of:

a moratorium of any debts; or

a personal insolvency agreement or any other assignment, composition or arrangement (formal or informal) with creditors,

by which his or her assets are subjected conditionally or unconditionally to the control of a creditor or trustee;

where the Subconsultant is a corporation, any one of the following:

notice is given of a meeting of creditors with a view to the corporation entering into a deed of company arrangement;

a liquidator or provisional liquidator is appointed in respect of a corporation;

the corporation entering a deed of company arrangement with creditors;

a controller (as defined in section 9 of the Corporations Act 2001 (Cth)), administrator, receiver, receiver and manager, provisional liquidator or liquidator is appointed to the corporation;

an application is made to a court for the winding up of the corporation and not stayed within 14 days;

any application (not withdrawn or dismissed within 7 days) is made to a court for an order, an order is made, a meeting is convened or a resolution is passed, for the purpose of proposing or implementing a scheme of arrangement other than with the prior approval of the Territory under a solvent scheme of arrangement pursuant to Part 5.1 of the Corporations Act 2001 (Cth);

a winding up order or deregistration order is made in respect of the corporation;

the corporation resolves by special resolution that it be wound up voluntarily (other than for a members’ voluntary winding-up);

as a result of the operation of section 459F(1) of the Corporations Act 2001 (Cth), the corporation is taken to have failed to comply with a statutory demand (as defined in the Corporations Act 2001 (Cth));or

a mortgagee of any property of the corporation takes possession of that property;

the Commissioner of Taxation issues a notice to any creditor of a person under the Taxation Administration Act 1953 (Cth) requiring that creditor to pay any money owing to that person to the Commissioner in respect of any tax or other amount required to be paid by that person to the Commissioner (whether or not due and payable) or the Commissioner advises that creditor that it intends to issue such a notice; or

anything analogous to anything referred to in paragraphs (a) to (f) (inclusive) of this definition, or which has a substantially similar effect, occurs with respect to a person or corporation under any law of any jurisdiction.

Intellectual Property Rights

All statutory and other proprietary rights in respect of inventions, innovations, patents, utility models, designs, circuit layouts, mask rights, copyrights (including future copyrights), confidential information, trade secrets, know-how, trade marks and all other rights in respect of intellectual property as defined in Article 2 of the Convention establishing the World Intellectual Property Organisation of July 1967.

IT Equipment

Any software, hardware or telecommunications equipment:

produced; or

provided, or required to be provided, to the Consultant or the Consultant's Representative,

under, for the purposes of or in connection with the Subcontract, the Subcontract Services or the Works by, for or on behalf of the Subconsultant.

Milestone

A milestone described in the Subcontract Particulars.

Moral Rights

Has the meaning given by the Copyright Act 1968 (Cth).

Moral Rights Consent

A consent in the form set out in the Schedule of Collateral Documents.

National Code

The National Code of Practice for the Construction Industry.

Other Contractor

Any contractor, supplier, subcontractor, consultant, artist, tradesperson or other person engaged by the Consultant to do work other than the Subconsultant.

Professional Indemnity Insurance

A policy of insurance to cover claims made against the insured of civil liability for breach of professional duty (whether owed in contract or otherwise) by the Subconsultant in carrying out the Subcontract Services.

Project Documents

Includes:

Design Documentation;

programs;

Project Plans;

Approvals;

IT Equipment;

the documents which the Subconsultant is obliged to maintain under clause 10.15;

operation and maintenance manuals and warranties (if any);

without limiting paragraphs (a) - (g), any other material:

produced; or

provided, or required to be provided, to the Consultant or the Consultant's Representative,

under, for the purposes of or in connection with the Subcontract, the Subcontract Services or the Works by, for or on behalf of the Subconsultant including all documents, papers, books of account, labour time sheets, invoices (whether for services, materials, plant hire or otherwise), financial accounts, reports, software, databases or other information stored in any electronically-retrievable medium, technical information, plans, drawings (including as-built drawings), specifications, charts, calculations, tables, schedules, correspondence (including correspondence by third parties to the Subconsultant), internal memoranda, minutes of meetings, diary notes, audio material, visual material, audio-visual material, working papers, draft documents, any material relating to the Subconsultant's compliance with the WHS Legislation and any other material of a similar nature to those materials relating to or arising out of or in connection with the Subcontract, the Subcontract Services or the Works; and

(i)	without limiting paragraphs (a) - (h), all material at any time derived (under, for the purposes of or in connection with the Subcontract, the Subcontract Services or the Works) from, or based on, the material described in paragraphs (a) - (h).

Project Plans

The:

Environmental Management Plan;

Site Management Plan;

Commissioning and Handover Plan;

Work Health and Safety Plan; and

the additional plans referred to in the Subcontract Particulars and prepared and finalised by the Subconsultant under clause 7.4(a)(ii),

as amended (if at all) with the written consent of the Consultant's Representative.

Public Liability Insurance

A policy of liability insurance covering the Territory, the Consultant, the Contract Administrator, the Consultant's Representative and the Subconsultant for their respective liabilities:

to third parties; and

to each other,

for loss of or damage to property and death of or injury to any person, arising out of, or in any way in connection with the Subcontract Services.  This policy is not required to cover liabilities insured under Workers Compensation Insurance, Employees Liability Insurance or Professional Indemnity Insurance.

Related Entity

Has the meaning in the Building Code 2013.

Schedule of Collateral Documents

The schedule of proforma documents applicable to the Design Services Subcontract:

posted on the Shared Services, Procurement website located at http://www.procurement.act.gov.au (or any alternative location notified by the Territory), as amended from time to time by the Territory; and

which as at the Award Date include the documents referred to in the Subcontract Particulars.

Security of Payment Legislation

Means Building and Construction Industry (Security of Payment) Act 2009 (ACT).

Site

The site for the Works described in the Subcontract Particulars.

Site Management Plan

The site management plan prepared by the Subconsultant and finalised under clause 7.4, which must set out in adequate detail all procedures the Subconsultant will implement to manage the carrying out of the Subcontract Services on and near the Site, including:

the matters set out in the Subcontract Particulars;

any other matters required by the Consultant's Representative,

in accordance with the Subcontract and the Consultant's Site Management Plan.

Special Conditions

The document referred to in the Subcontract Particulars.

Statutory Requirements

Means:

any law applicable to the carrying out of the Subcontract Services, including Acts, ordinances, regulations, by-laws and other subordinate legislation;

Approvals (including any conditions or requirement under them);

Territory Requirements; and

Environmental Requirements.

Subconsultant

The person named in the Subcontract Particulars.

Subconsultant Deed of Covenant

A subconsultant deed of covenant in the form set out in the Schedule of Collateral Documents.

Subconsultant Design Certificate

The certificate set out in the Schedule of Collateral Documents.

Subconsultant's Representative

The person nominated in the Subcontract Particulars or any other person from time to time appointed as Subconsultant's Representative in accordance with clause 4.4.

Subcontract

The contractual relationship between the parties constituted by:

the Formal Agreement to which these Conditions of Subcontract are attached;

these Conditions of Subcontract;

the Subcontract Particulars;

the Special Conditions;

the Brief; and

the other documents (if any) referred to in the Subcontract Particulars.

Subcontract Particulars

The particulars annexed to these Conditions of Subcontract and entitled "Subcontract Particulars".

Subcontract Services

The professional services described in, or reasonably to be inferred from, the Brief, as adjusted under the Subcontract.

Table of Variation Rates and Prices

The table (if any) set out or referred to in the Subcontract Particulars, containing rates and prices to be used for the purpose of valuing a Variation.

Territory

Means when used:

in a geographical sense, the Australian Capital Territory; and

in any other sense, the body politic established by section 7 of the Australian Capital Territory (Self-Government) Act 1988 (Cth).

Territory Environmental Management System

The environmental management system applicable to the Site (if any) available from the Contract Administrator.

Territory Environmental Plan

The environmental plan applicable to the Site (if any) available from the Contract Administrator.

Territory Environmental Requirements

The Territory Environmental Management System and Territory Environmental Plan which relate to the Site, the Works or the Subcontract Services and includes any procedures, instructions, requirements and standing orders which have been developed or issued under the Territory Environmental Management System or Territory Environmental Plan (as the case may be).

Territory Material

Any material provided to the Consultant by the Territory under the Design Services Contract including documents provided in accordance with clause 6 of the Design Services Contract and any other documents, equipment, machinery and data (stored by any means).

Territory Requirements

Includes all policies, plans, manuals, guidelines, instructions (including departmental procurement policy instructions) and other Territory requirements which are, or may become, applicable to the Site, the Works or the Subcontract Services.  To the extent that any of the requirements would require or suggest the insertion of provisions into this Subcontract, then:

those provisions will be incorporated by reference into this Subcontract; and

any ambiguity, discrepancy or inconsistency arising out of the incorporation by reference will be resolved by the Contract Administrator.

Variation

Unless otherwise stated in the Subcontract, means any change to the Subcontract Services, including any addition, increase, decrease, omission or deletion to or from the Subcontract Services.

WHS Legislation

Means Work Health and Safety Act 2011 (ACT) and any other legislation in the Territory addressing work health and safety.

WOL

Whole of life.

WOL Cost

The total of the direct/indirect, recurring/non-recurring, fixed/variable financial costs to the Territory arising out of, or in any way in connection with, the Works over the whole life of the Works including the costs of designing and constructing the Works prior to Completion (as defined in the Construction Contract) and operating and maintaining the Works after Completion (as defined in the Construction Contract).

WOL Objectives

Means balancing:

WOL Cost;

the useful life of the Works;

the reliability and availability for use of the Works throughout their useful life;

the operability and maintainability of the Works throughout their useful life;

the value for money achieved by the Territory from the design, construction, operation and maintenance of the Works;

the achievement of the ESD Principles; and

the achievement of the specific additional matters (if any) relating to WOL specified in the Subcontract Particulars.

Work Health and Safety Plan

The work health and safety plan prepared by the Subconsultant and finalised under clause 7.4, which can be either Subcontract specific or site specific, and must:

set out in adequate detail the procedures the Subconsultant will implement to manage the Subcontract Services from a work health and safety perspective;

describe how the Subconsultant proposes to ensure the Subcontract Services are performed consistently with Statutory Requirements in relation to work health and safety;

address the matters specified in the Subcontract Particulars; and

be in accordance with the Subcontract and not be inconsistent with the Consultant's Work Health and Safety Plan.

Workers Compensation Insurance

A policy of insurance in the form prescribed by Statutory Requirements in each State and Territory in which the Subcontract Services are to be performed or the Subconsultant's employees are employed or normally reside, to insure against liability for death of or injury to persons employed by the Subconsultant as required by the Statutory Requirements, and including Employees Liability Insurance, if applicable.

Works

The development described in the Subcontract Particulars.

  - Interpretation

In this Subcontract, unless the context otherwise indicates:

    - words in the singular include the plural and vice versa;

    - references to a person include an individual, firm, corporation or unincorporated body;

    - except in clause 1.1, headings are for convenience only and do not affect the interpretation of this Subcontract;

    - references to any party to this Subcontract include its successors or permitted assigns;

    - a reference to a party, clause, Annexure, Schedule, or exhibit is a reference to a party, clause, Annexure, Schedule or exhibit of or to this Subcontract;

    - references to this Subcontract and any deed, agreement or instrument are deemed to include references to this Subcontract or such other deed, agreement or instrument as amended, novated, supplemented, varied or replaced from time to time;

    - words denoting any gender include all genders;

    - references to any legislation or to any section or provision of any legislation include any:

      - statutory modification or re-enactment of or any statutory provision substituted for that legislation, section or provision; and

      - ordinances, by-laws, regulations and other statutory instruments issued under that legislation, section or provision;

    - no rule of construction applies to the disadvantage of a party on the basis that the party put forward the Subcontract or any part;

    - a reference to "$" is to Australian currency;

    - where under the Subcontract:

      - a direction is required to be given or must be complied with; or

      - payment of money must be made (other than under clause 10.5),

within a period of 7 days or less from a specified event, then Saturdays, Sundays and public holidays in the place in which the Site is situated will not be counted in computing the number of days;

    - for the purposes of clauses 8.8, 8.9 and 8.10:

      - any extension of time stated in days; or

      - any reference to "day",

will exclude public holidays and include only those days which are stated in the Subconsultant's approved program under clause 8.2 as working days;

    - for the purposes of clauses 10.4 and 10.5 any references to "business days" are to days other than:

      - a Saturday or Sunday or the 27th, 28th, 29th, 30th or 31st day of December; or

      - a public or bank holiday in the Territory under the Holidays Act 1958 (ACT);

    - other than as set out in paragraphs (k), (l) and (m) references to "day" are references to calendar days;

    - the words "including" and "includes", and any variants of those words, will be read as if followed by the words "without limitation";

    - derivatives of a word or expression which has been defined in clause 1.1 will have a corresponding meaning to that assigned to it in clause 1.1; and

    - unless agreed or notified in writing by the Consultant's Representative, a reference to Standards Australia standards, overseas standards or other similar reference documents in the Brief is a reference to the edition last published prior to the preparation of the Design Documentation.  If requested by the Consultant's Representative, the Subconsultant must make copies of all Standards Australia standards, overseas standards or other similar reference documents referred to in the Brief and the Design Documentation available to the Consultant's Representative.

  - Miscellaneous

    - This Subcontract is subject to and is to be construed in accordance with the laws of the Territory.

    - None of the terms of the Subcontract can be waived, discharged or released at law or in equity unless:

      - to the extent that the term involves a right of the party seeking to waive the term or one party seeking to waive an obligation of the other party - this is done by written notice to the other party; or

      - otherwise, both parties agree in writing.

    - This Subcontract constitutes the entire agreement and understanding between the parties and will take effect according to its tenor despite:

      - any prior agreement in conflict or at variance with the Subcontract; or

      - any correspondence or other documents relating to the subject matter of the Subcontract which may have passed between the parties prior to the Award Date and which are not included in the Subcontract.

    - Where a party comprises two or more persons, each person will be jointly and severally bound by the party's obligations under the Subcontract.

    - Any provision in this Subcontract which is illegal, void or unenforceable will be ineffective to the extent only of such illegality, voidness or unenforceability and such illegality, voidness or unenforceability will not invalidate any other provision of the Subcontract.

    - This Subcontract, the Consultant Material, the Territory Material and the Project Documents are confidential.  The Subconsultant must not disclose any of the Subcontract, the Consultant Material, the Territory Material or the Project Documents without the prior written consent of the Consultant except to the extent that the disclosure is required for the Subconsultant to carry out its obligations under the Subcontract.

    - The Subconsultant must indemnify the Consultant against:

      - any liability to or claim by a third party including an Other Contractor; and

      - all costs, losses and damages suffered or incurred by the Consultant,

to the extent arising out of or in connection with any breach by the Subconsultant of a term of this Subcontract.

    - All obligations to indemnify under this Subcontract survive termination of the Subcontract.

    - Unless expressly stated to the contrary in this Subcontract, the Subconsultant must perform the Subcontract Services at its cost.

- Role of the subconsultant

  - Engagement

    - The Subconsultant must carry out the Subcontract Services in accordance with the Subcontract.

    - The Subconsultant acknowledges that:

      - it has been engaged by the Consultant under this Subcontract for the vicarious performance of part of the Consultant's obligations under the Design Services Contract; and

      - the Consultant will be:

        - responsible to the Territory for the performance of the Subcontract Services; and

        - vicariously liable to the Territory for all acts, omissions and defaults of the Subconsultant (and those of the employees and agents of the Subconsultant) related to or in any way connected with the Subcontract Services.

  - Standard of Care

The Subconsultant:

    - must exercise the standard of skill, care and diligence in the performance of the Subcontract Services that would be expected of a person who regularly acts in the capacity in which the Subconsultant is engaged;

    - must:

      - ensure that the Design Documentation complies with the requirements of the Subcontract; and

      - use its best endeavours to ensure that the Design Documentation will be fit for its intended purpose;

    - must ensure that the Subcontract Services are provided economically and in accordance with any budgetary requirements of the Consultant notified to the Subconsultant; and

    - must exercise the utmost good faith in the best interests of the Consultant and keep the Consultant fully and regularly informed as to all matters affecting or relating to the Subcontract Services and the Works.

  - Authority to Act

Other than as expressly authorised, the Subconsultant has no authority to, and must not:

    - enter into any contracts, commitments or other legal documents or arrangements in the name of, or on behalf of, the Consultant; or

    - take any act or step to bind or commit the Consultant in any manner, whether as a disclosed agent of the Consultant or otherwise.

The Subconsultant is an independent consultant and is not, and must not purport to be, a partner or joint venturer of the Consultant.

  - Knowledge of the Consultant's Requirements

The Subconsultant must:

    - inform itself of the Consultant’s requirements for the Subcontract Services and the Works;

    - (without limitation) refer to the Consultant Material and the Consultant's Program; and

    - consult the Consultant throughout the carrying out of the Subcontract Services.

  - Notice of Matters Impacting on the Subcontract Services or the Works

Without limiting clauses 13.1 - 13.5 (if applicable), if the Subconsultant becomes aware of any matter which:

    - is likely to change or which has changed the scope, timing or cost of the Subcontract Services or the Works;

    - affects or may affect the Consultant's Program or the Subconsultant's approved program under clause 8.2; or

    - involves any error, omission or defect in any continuing or completed aspect of the Works or the Subcontract Services,

the Subconsultant must promptly give written notice of that matter to the Consultant's Representative containing, as far as practicable in the circumstances:

    - particulars of the change, error, omission or defect;

    - its likely impact; and

    - the Subconsultant's recommendation as to how to minimise its impact upon the scope, timing and cost of the Subcontract Services and the Works.

  - Co-ordination with Other Contractors

Without limiting clause 6.15(c), the Subconsultant must:

    - permit Other Contractors to carry out their work;

    - fully co-operate with each Other Contractor;

    - carefully co-ordinate and integrate the Subcontract Services with the activities of each Other Contractor;

    - carry out the Subcontract Services so as to avoid interfering with, disrupting or delaying, the activities of each Other Contractor; and

    - without limitation, provide whatever advice, support and co-operation is reasonable to facilitate the due carrying out of the activities of each Other Contractor.

  - Access to Subconsultant's Premises

The Subconsultant must at all reasonable times:

    - give to the Consultant's Representative, or to any persons authorised in writing by the Consultant's Representative, access to premises occupied by the Subconsultant where Subcontract Services are being carried out; and

    - permit those persons referred to in paragraph (a) to inspect the carrying out of the Subcontract Services and any Design Documentation or other Project Documents.

  - Conflict of Interest

The Subconsultant warrants that:

    - at the Award Date, no conflict of interest exists or is likely to arise in the performance of its obligations under this Subcontract; and

    - if any such conflict of interest or risk of such conflict of interest arises, the Subconsultant will:

      - notify the Consultant's Representative immediately in writing of that conflict or risk; and

      - take all steps required by the Consultant's Representative to avoid or minimise the conflict of interest or risk of conflict of interest.

  - Subcontracting

The Subconsultant must not subcontract any Subcontract Services.

  - Statutory Requirements

In carrying out the Subcontract Services, the Subconsultant must:

    - unless otherwise specified in the Subcontract Particulars, comply with all applicable Statutory Requirements;

    - without limiting paragraph (a):

      - apply for and obtain all Approvals referred to in the Subcontract Particulars; and

      - give all notices and pay all fees and other amounts which it is required to pay in respect of the carrying out of its Subcontract obligations; and

    - promptly give the Consultant's Representative copies of all documents (including Approvals and other notices) that any authority, body or organisation having jurisdiction over the Site, the Works or the Subcontract Services issues to the Subconsultant.

  - Change in Statutory Requirements or Variance with Subcontract

If:

    - there is any change in a Statutory Requirement after the Award Date; or

    - a Statutory Requirement is at variance with the Subcontract,

then:

    - the party discovering this must promptly notify the other;

    - the Consultant's Representative will instruct the Subconsultant as to the course it is to adopt insofar as the Subcontract Services are affected by the change or variance (as the case may be); and

    - the Fee will be:

      - increased by any extra costs reasonably incurred by the Subconsultant; or

      - decreased by any saving made by the Subconsultant,

in carrying out the Subcontract Services after the giving of the notice under paragraph (c) and arising directly from the change or variance (as the case may be) or the Consultant's Representative's instruction, in either case as determined by the Consultant's Representative.

  - Subconsultant Deed of Covenant and Novation

    - If requested by the Consultant's Representative, the Subconsultant must execute a Subconsultant Deed of Covenant, duly completed with all relevant particulars within the period specified by the Consultant's Representative in such request and deliver the executed Subconsultant Deed of Covenant to the Consultant's Representative.

    - The parties acknowledge that if the Territory provides a written notice to the parties requiring novation of the Subcontract to the Territory (or its nominee) in accordance with the Subconsultant Deed of Covenant, then this Subcontract will be deemed to have been novated in accordance with the Subconsultant Deed of Covenant.

  - The Environment

Without limiting the Subconsultant's other obligations under the Subcontract, the Subconsultant must:

    - ensure that, in preparing the Design Documentation and in carrying out the Subcontract Services:

      - it complies with the Consultant's Environmental Management Plan and the Environmental Management Plan;

      - other than to the extent identified in writing by the Consultant's Representative, it complies with all Statutory Requirements and other requirements of the Subcontract for the protection of the Environment;

      - it does not cause any Environmental Incident;

      - without limiting subparagraph (ii), it does not cause or contribute to any Contamination of the Site or any other land, air or water, or cause or contribute to any Contamination emanating from the Site; and

      - it immediately notifies the Consultant's Representative of any non-compliance with the requirements of this clause 2.13, a breach of any Statutory Requirement for the protection of the Environment, any Environmental Incident or the receipt of any notice, order or communication received from an authority for the protection of the Environment (as the case may be); and

    - clean up and restore the Environment, including any Contamination or Environmental Harm arising out of or in any way in connection with the Subcontract Services, whether or not it has complied with all Statutory Requirements or other requirements of the Subcontract for the protection of the Environment.  To the extent that the requirement to clean up and restore the Environment arises other than as a result of a failure by the Subconsultant to carry out the Subcontract Services strictly in accordance with the requirements of the Subcontract, the Subconsultant will be entitled to the direct, reasonable and substantiated costs it incurs in cleaning up and restoring the Environment under this clause as determined by the Contract Administrator.

- Role of the CONSULTANT

  - Information and Subcontract Services

The Consultant must as soon as practicable make available to the Subconsultant:

    - all relevant information, documents and particulars relating to the Works and to the Consultant’s requirements for the Works, including the Consultant's Program; and

    - details of the budget for the Works, as relevant to the Subcontract Services.

  - Additional Information

If:

    - the Subconsultant, in its reasonable opinion, considers that any additional information, documents or particulars are needed to enable it to carry out the Subcontract Services; and

    - the additional information, documents or particulars are not provided by the Consultant under this Subcontract or by an Other Contractor,

then:

    - the Subconsultant must give notice in writing to the Consultant's Representative of the details of the additional information, documents or particulars and the reasons why they are required; and

    - the Consultant must, if the Consultant's Representative believes that the additional information, documents or particulars are needed by the Subconsultant, use its best endeavours to arrange the provision of the additional information, documents or particulars.

  - Access

Subject to:

    - the Design Services Contract;

    - the Construction Contract;

    - any other agreement or arrangement with any party other than the Subconsultant;

    - the Site Management Plan and the Work Health and Safety Plan having been finalised under clause 7.4,

the Consultant must:

    - as soon as practicable provide the Subconsultant with access to the Site upon which the Works are to be constructed; and

    - arrange access to any other property which may be necessary for the Subconsultant to carry out the Subcontract Services.

  - Making of Decisions

If:

    - the Subconsultant requests the Consultant to consider the selection of alternative courses of action; and

    - all information required to enable a decision to be made is provided by the Subconsultant or is otherwise available,

the Consultant must, in such reasonable time as not to delay or disrupt the carrying out of the Subcontract Services, give a decision on the required course of action.

- Personnel

  - Consultant's Representative

The Consultant's Representative will give directions and carry out all of the other functions of the Consultant's Representative under the Subcontract as the agent of the Consultant (and not as an independent certifier, assessor or valuer).

The Subconsultant must:

    - comply with any direction by the Consultant's Representative given or purported to be given under a provision of this Subcontract; and

    - not comply with any direction of the Consultant other than as expressly stated in the Subcontract.

Except where the Subcontract otherwise provides, the Consultant's Representative may give a direction orally but will as soon as practicable confirm it in writing.

  - Replacement of Consultant's Representative

The Consultant may at any time replace the Consultant's Representative, in which event the Consultant will appoint another person as the Consultant's Representative and notify the Subconsultant of that appointment.

Any substitute Consultant's Representative appointed under this clause 4.2 will be bound by anything done by the former Consultant's Representative to the same extent as the former Consultant's Representative would have been bound.

  - Parties' Conduct

Without limiting any of the rights or obligations of the Consultant and Subconsultant under the Subcontract, the Consultant and Subconsultant must co-operate with each other in carrying out their obligations under the Subcontract.

  - Key People

The Subconsultant must:

    - employ those people specified in the Subcontract Particulars, including the Subconsultant's Representative, in the jobs specified in the Subcontract Particulars;

    - subject to paragraph (c), not replace the people referred to in paragraph (a) without the Consultant's Representative's prior written approval; and

    - if any of the people referred to in paragraph (a) die, become seriously ill or resign from the employment of the Subconsultant, replace them with persons approved by the Consultant's Representative of at least equivalent experience, ability and expertise.

  - Removal of Persons

The Consultant's Representative may by notice in writing instruct the Subconsultant to remove any person from the performance of the Subcontract Services who in the reasonable opinion of the Consultant's Representative is guilty of misconduct or is incompetent or negligent.

The Subconsultant must ensure that this person is not again employed in the Subcontract Services.

  - Project Review

This clause 4.6 does not apply unless the Subcontract Particulars state that it applies.

The Subconsultant must:

    - meet monthly (or at such other times as the Consultant's Representative may require) with the Consultant's Representative and any other persons whom the Consultant's Representative nominates;

    - present a progress report at each meeting detailing:

      - the activities of the Subconsultant;

      - the progress made in respect of the Subcontract Services in the preceding month; and

      - such other matters as the Consultant's Representative may require from time to time;

    - discuss the reports it has prepared under clauses 6.15 and 14.4 and such other matters as the Consultant's Representative may from time to time require;

    - promptly and fully respond to any questions which the Consultant's Representative asks in relation to any report; and

    - if it requires instructions from the Consultant, make all necessary recommendations as to the action required.

The Consultant's Representative must:

    - before each meeting - prepare an agenda for that meeting; and

    - after each meeting - prepare minutes of the meeting and distribute them to all attendees of the meeting.

- Insurance

  - Subconsultant Insurance Obligations

The Subconsultant must:

    - from the Award Date effect and maintain the following insurance:

      - Public Liability Insurance;

      - Workers Compensation Insurance in each State and Territory in which the Subcontract Services are to be performed or the Subconsultant’s employees are employed or normally reside;

      - Professional Indemnity Insurance; and

      - such other insurances on such terms as are set out in the Subcontract Particulars,

each of which is to be:

      - for the respective amount referred to in the Subcontract Particulars;

      - with reputable insurers having a Standard and Poors, Moodys, A M Best, Fitch's or equivalent rating agency's financial strength rating of A- or better; and

      - on terms which are satisfactory to the Consultant's Representative (confirmation of which must not be unreasonably withheld or delayed);

    - in relation to the Workers Compensation Insurance, ensure that to the extent permitted by law, the insurance policy extends to provide indemnity to the Territory and the Consultant in respect of any statutory liability to the Subconsultant's employees;

    - provide the Consultant's Representative with evidence satisfactory to the Consultant's Representative that each policy is current as required by the Consultant's Representative from time to time;

    - ensure that:

      - if the insurer gives the Subconsultant notice of expiry, cancellation or rescission of any required insurance policy, the Subconsultant as soon as possible informs the Consultant in writing that the notice has been given and effects replacement insurance on terms and subject to limits acceptable to the Consultant's Representative, whose acceptance will not be unreasonably withheld; and

      - if the Subconsultant cancels, rescinds or fails to renew any required insurance policy, the Subconsultant as soon as possible obtains replacement insurance as required by this Subcontract and informs the Consultant in writing as soon as possible of the identity of the replacement insurer, and provides such evidence as the Consultant's Representative reasonably requires that the replacement insurance complies in all relevant respects with the requirements of this Subcontract; and

    - ensure that it:

      - does not do or omit to do anything whereby any insurance may be prejudiced;

      - if necessary, takes all possible steps to rectify any situation which might prejudice any insurance;

      - renews any required insurance policy if it expires during the relevant period, unless appropriate replacement insurance is obtained;

      - does not cancel or allow an insurance policy to lapse during the period for which it is required by the Subcontract without the prior written consent of the Consultant's Representative;

      - immediately notifies the Consultant's Representative (in writing) of any event which may result in a required insurance policy lapsing, being cancelled or rescinded; and

      - complies fully with its duty of disclosure and obligations of utmost good faith toward the insurer and in connection with all of the required insurance policies.

The obtaining of insurance as required under this clause 5.1 will not in any way limit, reduce or otherwise affect any of the obligations, responsibilities and liabilities of the Subconsultant under any other provisions of the Subcontract or otherwise at law or in equity.

  - Insurance by Consultant

The Consultant must from the Award Date effect the insurance (if any) specified in the Subcontract Particulars and must provide the Subconsultant with a copy of the relevant insurance policies.

This insurance is subject to the exclusions, conditions and excesses noted on the policies and the Subconsultant must:

    - satisfy itself of the nature and extent of the Consultant's insurance; and

    - if required by the Subconsultant, take out insurance to:

      - insure any risks not insured by the Consultant's insurance; or

      - cover any such exclusions, conditions or excesses in that insurance,

which the Subconsultant wants to insure against or cover.

  - Failure to Insure

If the Subconsultant fails to:

    - provide evidence satisfactory to the Consultant's Representative that a policy is current; or

    - obtain insurance in accordance with clause 5.1,

the Consultant may, without prejudice to any other rights it may have, take out the relevant insurance and the cost will be a debt due from the Subconsultant to the Consultant.

  - Period of Insurance

The insurance which the Subconsultant is required to obtain under this clause 5 must be maintained:

    - in the case of Public Liability Insurance and Workers Compensation Insurance, until completion of the Subcontract Services; and

    - in the case of Professional Indemnity Insurance, until the expiration of the period specified in the Subcontract Particulars following completion of the Subcontract Services.

  - Notice of Potential Claim

The Subconsultant must:

    - as soon as possible inform the Consultant in writing of any occurrence that may give rise to a claim under an insurance policy required by the Subcontract; and

    - keep the Consultant informed of all significant developments concerning the claim, except in circumstances where the Consultant is making a claim against the Subconsultant,

provided that, in respect of Professional Indemnity Insurance, the Subconsultant:

    - subject to paragraph (d), is not required to provide details of individual claims; and

    - must notify the Consultant if the estimated total combined value of claims made against the Subconsultant and claims which may arise from circumstances reported by the Subconsultant to its insurer in a policy year would potentially reduce the available limit of policy indemnity for that year below the amount required by the Subcontract.

  - Cross Liability

This clause 5.6 does not apply to Professional Indemnity Insurance and Workers Compensation Insurance.

Where the Subcontract requires insurance to provide cover to more than one insured, the Subconsultant must ensure that the insurance policy provides that:

    - the insurance (with the exception of limits of liability) will operate in the same manner as if there were a separate policy of insurance covering each named insured;

    - the insurer waives all rights, remedies or relief to which it might become entitled by subrogation against any of the parties to whom coverage extends and that failure by any insured to observe and fulfil the terms of the policy will not prejudice the insurance in regard to any other insured; and

    - a notice to the insurer by one insured will be deemed to be notice on behalf of all insureds.

- DESIGN AND Documentation

  - Consultant's Documents

The Consultant must provide to the Subconsultant the Consultant Material and number of copies of the Consultant Material specified in the Subcontract Particulars.

  - Subconsultant's Design

The Subconsultant must:

    - design the parts of the Works which the Subcontract requires it to design in accordance with the Brief and the other requirements of the Subcontract and for this purpose (but without limitation) prepare all relevant Design Documentation;

    - as part of the program it is to prepare under clause 8.2, submit to the Consultant's Representative for approval a documentation program which makes allowance for the Design Documentation to be submitted to the Consultant's Representative in a manner and at a rate which will give the Consultant's Representative a reasonable opportunity to review the Design Documentation within the period of time within which the Consultant's Representative may review the Design Documentation under clause 6.3; and

    - submit the Design Documentation it prepares to the Consultant's Representative in accordance with the documentation program approved by the Consultant's Representative under paragraph (b).

  - Consultant's Representative may Review Design Documentation

    - The Consultant's Representative may:

      - review any Design Documentation, or any resubmitted Design Documentation, prepared and submitted by the Subconsultant; and

      - within the number of days set out in the Subcontract Particulars of the submission by the Subconsultant of such Design Documentation or resubmitted Design Documentation, reject the Design Documentation.

    - If any Design Documentation is rejected, the Subconsultant must submit amended Design Documentation to the Consultant's Representative.

  - No Obligation to Review

Without limiting the Consultant's obligations and liability to the Territory under the Design Services Contract:

    - the Consultant's Representative does not assume or owe any duty of care to the Subconsultant to review, or in reviewing, the Design Documentation submitted by the Subconsultant for errors, omissions or compliance with the Subcontract; and

    - no review of, comments upon, consent to or rejection of, or failure to review or comment upon or consent to or reject, any Design Documentation prepared by the Subconsultant or any other direction by the Consultant's Representative about, or any other act or omission by the Consultant's Representative or otherwise by or on behalf of the Consultant in relation to, the Design Documentation will:

      - relieve the Subconsultant from, or alter or affect, the Subconsultant's liabilities or responsibilities whether under the Subcontract or otherwise according to law; or

      - prejudice the Consultant's rights against the Subconsultant whether under the Subcontract or otherwise according to law.

  - Copies of Design Documentation

For the purposes of clauses 6.2(c) and 6.3, the Subconsultant must submit or resubmit to the Consultant's Representative the number of copies specified in the Subcontract Particulars of any Design Documentation in:

    - hard copy; and

    - electronic copy,

in each case in accordance with the requirements set out in the Subcontract Particulars.

  - Licence over Design Documentation

The Subconsultant grants to the Consultant a perpetual, royalty-free, irrevocable, non-exclusive, worldwide licence to exercise all rights of the owner of the Intellectual Property Rights in the Design Documentation, including to use, re-use, reproduce, communicate to the public, modify and adapt any of the Design Documentation.

This licence:

    - arises, for any Design Documentation, immediately the Design Documentation is:

      - produced; or

      - provided, or required to be provided, to the Consultant or the Consultant's Representative,

under, for the purposes of or in connection with the Subcontract, the Subcontract Services or the Works by, for or on behalf of the Subconsultant;

    - includes an unlimited right to sub-licence;

    - without limitation, extends to:

      - any subsequent operation, maintenance or servicing of, or additions, alterations or repairs to the Works; and

      - in the case of the corresponding licence granted by the Consultant to the Territory - use in any way for any other Territory project; and

    - survives the termination of this Subcontract on any basis.

  - Intellectual Property Warranties

The Subconsultant warrants that:

    - the Subconsultant owns all Intellectual Property Rights in the Design Documentation or, to the extent that it does not, is entitled to grant the assignments and licences contemplated by this Subcontract;

    - use by the Consultant or any sublicensee or subsublicensee of the Design Documentation in accordance with this Subcontract will not infringe the rights (including Intellectual Property Rights and Moral Rights) of any third party;

    - neither the Consultant nor any sublicensee or subsublicensee is liable to pay any third party any licence or other fee in respect of the use of the Design Documentation, whether by reason of Intellectual Property Rights or Moral Rights of that third party or otherwise; and

    - the use by the Consultant or by any sublicensee or subsublicensee of the Design Documentation in accordance with this Subcontract will not breach any laws (including any laws in respect of Intellectual Property Rights and Moral Rights).

  - Intellectual Property Rights

The Subconsultant must:

    - ensure that the Subcontract Services do not infringe any patent, registered design, trade mark or name, copyright, Moral Rights or other protected right; and

    - indemnify the Consultant against any claims against, or costs, losses or damages suffered or incurred by, the Consultant arising out of, or in any way in connection with, any actual or alleged infringement of any patent, registered design, trade mark or name, copyright, Moral Rights or other protected right.

  - Consultant Material

    - The Consultant Material will remain the property of the Consultant.

    - The Consultant must inform the Subconsultant of any Consultant Material in which third parties hold the copyright and of any conditions attaching to the use of that material because of that copyright.  The Subconsultant may use that material only in accordance with those conditions.

    - The Subconsultant will be responsible for the protection, maintenance and return of the Consultant Material in its possession.

  - Resolution of Ambiguities

If there is any ambiguity, discrepancy or inconsistency in the documents which make up the Subcontract or between the Subcontract and any Design Documentation or any other Project Documents:

    - the order of precedence in the Subcontract Particulars will apply;

    - where the ambiguity, discrepancy or inconsistency is between the Subcontract and any part of the Design Documentation or any other Project Documents, the higher standard, quality or quantum will prevail but if this does not resolve the ambiguity, discrepancy or inconsistency, the Subcontract will prevail;

    - if it is discovered by the Subconsultant or the Consultant's Representative, then the party discovering it must promptly give notice to the other; and

    - the Consultant's Representative must instruct the Subconsultant as to the course it must adopt within 14 days of the notice under paragraph (c).

  - Access to Premises and Project Documents

Without limiting clause 2.7, the Subconsultant must:

    - at the request of the Consultant's Representative at any time during the execution of the Subcontract Services and the period of 10 years following completion of the Subcontract Services:

      - provide access to its premises and make the Project Documents available for inspection and copying by the Consultant's Representative or any other person nominated by the Consultant's Representative;

      - provide to the Consultant's Representative such copies of the Project Documents as the Consultant's Representative or any nominated person may require;

      - provide all such facilities and assistance and answer all questions of the Consultant's Representative or any nominated person; and

      - make available any officers, employees or agents for interviews with the Consultant's Representative or any nominated person; and

    - within the time required by the Consultant's Representative prior to completion of the Subcontract Services, deliver to the Consultant's Representative a copy of the installed version of each item of software comprising the IT Equipment incorporated in the Subcontract Services, in a storage medium reasonably satisfactory to the Consultant, together with a copy of all documentation, including licence terms, warranty terms and operating manuals associated with each item of such software.

  - Measurements and Dimensions

Unless expressly stated to the contrary in the Subcontract or directed by the Consultant's Representative:

    - the Subconsultant must obtain and check all relevant measurements and dimensions on the Site before proceeding with the Subcontract Services; and

    - the layout of plant, equipment, duct work, pipework and cabling shown in the Brief (if any) is to be taken as diagrammatic only and all measurements and dimensions information concerning the Site required to carry out the Subcontract Services must be obtained and checked by the Subconsultant.

The Consultant will not be liable upon any Claim by the Subconsultant resulting from the Subconsultant's failure to obtain and check measurements and dimensions information concerning the Site as required by this clause.

  - Design Certification

Without limiting the Subconsultant's obligations, the Subconsultant must, with each payment claim under clause 10.2 and, if requested by the Consultant's Representative, prior to Completion (as defined in the Construction Contract) of the Works or a Stage or Section (as the case may be and both as defined in the Construction Contract), provide the Consultant's Representative with a certificate in the form of the Subconsultant Design Certificate which certifies that (to the extent then applicable):

    - the Design Documentation complies with:

      - subject to clause 2.10(a), all Statutory Requirements (including the WHS Legislation); and

      - the requirements of the Subcontract; and

    - the Works comply or the Stage or Section (as the case may be and both as defined in the Construction Contract) complies (as the case may be) with the Design Documentation which has not been rejected by the Consultant's Representative under clause 6.3,

except to the extent set out in such certificate.

  - Samples

    - The Subconsultant must obtain each sample or range of samples required by the Subcontract and provide the sample or range of samples it obtains to the Consultant's Representative in accordance with the documentation program approved by the Consultant's Representative under clause 6.2(b), as updated with the approval of the Consultant's Representative under clause 8.2.

    - The Consultant's Representative must reject or give his or her permission to use the sample or range of samples provided by the Subconsultant or any resubmitted sample or range of samples within 14 days of submission by the Subconsultant.

    - Where any sample or range of samples is rejected, the Subconsultant must submit an amended or substituted sample or range of samples to the Consultant's Representative and must not commence design of any part of the Works to which it applies, unless the Consultant's Representative gives him or her permission to use the sample or range of samples.

    - Without limiting the Consultant's obligations and liability to the Territory under the Design Services Contract, the Consultant's Representative owes no duty to the Subconsultant to review the sample or range of samples submitted by the Subconsultant for errors, omissions or compliance with the Subcontract.  No comments on, reviews or rejection of or permission to use the sample or range of samples submitted by the Subconsultant will relieve the Subconsultant from, or alter or affect, the Subconsultant's liabilities or responsibilities under the Subcontract or otherwise.

  - Work Health and Safety Management

The Subconsultant must:

    - ensure that in carrying out the Subcontract Services it complies with all Statutory Requirements and other requirements of the Subcontract for work health and safety management; and

    - without limiting the Subconsultant's obligations under this Subcontract or at law, notify the Consultant's Representative and the Contract Administrator immediately (and in any event within 12 hours of such matter arising) of all work health and safety matters arising out of, or in any way in connection with, the Subcontract Services, including the occurrence of notifiable incidents within the meaning of the WHS Legislation;

    - comply with its duty under the WHS Legislation to consult, cooperate and coordinate activities with all other persons who have a work health and safety duty in relation to the same matter;

    - carry out the Subcontract Services to ensure the health and safety of persons is not put at risk;

    - comply with any direction issued by the Consultant's Representative or the Contract Administrator (as the case may be) to change its manner of working or to cease working if the Consultant's Representative or the Contract Administrator (as the case may be) reasonably considers there is a risk to the health and safety of people or damage to property arising from the Subcontract Services;

    - regularly review its Work Health and Safety Plan, continue to update and amend its Work Health and Safety Plan and submit it (as necessary) in accordance with clause 7.4 and the WHS Legislation;

    - institute systems to obtain regular written assurances from each Other Contractor about their ongoing compliance with the WHS Legislation including the due diligence obligation contained in the WHS Legislation;

    - provide the written assurances obtained under paragraph (g), together with written assurances from the Subconsultant about the Subconsultant's ongoing compliance with the WHS Legislation, to the Consultant's Representative;

    - provide the Consultant's Representative with a written report at each meeting in accordance with clause 4.6 or any project meeting (or equivalent) on all work health and safety matters (including matters concerning or arising out of, or in connection with, this clause 6.15), or any other relevant matters as the Consultant's Representative may require from time to time, including a summary of the Subconsultant's compliance with the WHS Legislation;

    - exercise a duty of the utmost good faith to the Consultant and the Territory in carrying out the Subcontract Services to enable the Consultant and the Territory to discharge their duties under the WHS Legislation;

    - ensure that, if any Statutory Requirements including in the State or Territory in which the Works are situated or the Subcontract Services are carried out (as the case may be), requires that:

      - a person:

be authorised or licensed (in accordance with the WHS Legislation) to carry out any work at that workplace, that person is so authorised or licensed, and complies with any conditions of such authorisation or licence; or

has prescribed qualifications or experience, or if not, is to be supervised by a person who has prescribed qualifications or experience (as defined in the WHS Legislation), that person has the required qualifications or experience or is so supervised; or

a workplace, plant or substance (or design), or work (or class of work) be authorised or licensed, that workplace, plant or substance, or work is so authorised or licensed;

    - not direct or allow a person to carry out work, or use plant or a substance at a workplace unless the authorisation, licensing, prescribed qualifications or experience required by any Statutory Requirement and paragraph (k) are met;

    - without limiting the Subconsultant's obligations under this Subcontract or at law:

      - provide any information or copies of documentation held by the Subconsultant to the Consultant's Representative and the Contract Administrator within 14 days of a request by the Consultant's Representative or Contract Administrator (and in the case of notifiable incidents, immediately and if not immediately, as soon as that information is in the possession of the Subconsultant), to enable the Consultant and the Territory to comply with their obligations under the WHS Legislation; and

      - provide copies of:

        - all notices and communications issued by a regulator, agent of the regulator or a health and safety representative to the Subconsultant; and

        - all notices, communications and undertakings given by the Subconsultant's to the regulator, agent of the regulator or a health and safety representative,

in connection with or related to the Subconsultant's Services or the Works to the Consultant's Representative and the Contract Administrator within 14 days of receipt or submission of the notice, communication or undertaking by the Subconsultant; and

    - if requested by the Consultant's Representative or required by the WHS Legislation, produce evidence of any Approvals including any authorisations, licences, prescribed qualifications or experience, or any other information relevant to work health and safety (as the case may be) to the satisfaction of the Consultant's Representative before the Subconsultant commences such work.

- Quality

  - Quality Assurance

The Subconsultant:

    - must implement the quality assurance system specified in the Subcontract Particulars;

    - must allow the Consultant's Representative access to the quality system of the Subconsultant so as to enable monitoring and quality auditing; and

    - will not be relieved from compliance with any of its Subcontract obligations or from any of its liabilities whether under the Subcontract or otherwise according to law as a result of:

      - the implementation of, and compliance with, the quality assurance requirements of the Subcontract;

      - any direction by the Consultant's Representative concerning the Subconsultant’s quality assurance system or its compliance or non-compliance with that system;

      - any audit or other monitoring by the Consultant's Representative of the Subconsultant’s compliance with the quality assurance system; or

      - any failure by the Consultant's Representative, or anyone else acting on behalf of the Consultant, to detect any Subcontract Services which are not in accordance with the requirements of the Subcontract including where any such failure arises from any negligence on the part of the Consultant's Representative or other person.

  - Non-Complying Subcontract Services

If the Consultant's Representative discovers or believes that any Subcontract Services have not been performed in accordance with the Subcontract, the Consultant's Representative may give the Subconsultant an instruction specifying the non-complying Subcontract Services and doing one or more of the following:

    - requiring the Subconsultant to:

      - reperform the Subcontract Services which are non-complying and specifying the time within which this must occur; and

      - to take all such steps as are reasonably necessary to:

        - mitigate the effect on the Consultant of the failure to carry out the Subcontract Services in accordance with the Subcontract; and

        - put the Consultant (as closely as possible) in the position in which it would have been if the Subconsultant had carried out the Subcontract Services in accordance with the Subcontract; or

    - advising the Subconsultant that the Consultant will accept the non-complying Subcontract Services despite the non-compliance.

  - Reperformance of the Non-complying Subcontract Services

If a direction is given under clause 7.2, the Subconsultant must reperform the non-complying Subcontract Services:

    - within the time specified in the Consultant's Representative's instruction; and

    - if after the Date for Completion, so as to minimise the delay and disruption to the execution of the Works.

  - Project Plans

    - The Subconsultant:

must carry out the Subcontract Services in accordance with, and otherwise implement, the Project Plans; and

for the purposes of subparagraph (i), must:

prepare draft Project Plans based on the outline approach to preparing the Project Plans and performing the Subcontract Services to be covered by the Project Plans, submitted by the Subconsultant in its tender for the Subcontract Services, and otherwise in accordance with the requirements of the Subcontract and submit them to the Consultant's Representative so as to ensure that there is no delay or disruption to the Subcontract Services and in any event no later than:

          - for the Environmental Management Plan, the Site Management Plan and the Work Health and Safety Plan, the number of days set out in the Contract Particulars after the Award Date for each Project Plan; and

          - for the Commissioning and Handover Plan, at least 14 days prior to the issue of any Design Documentation for the purpose of engaging a Contractor;

not commence any of the Subcontract Services to which any Project Plan applies, unless the Consultant's Representative has had the number of days set out in the Subcontract Particulars to review the draft Project Plans and has not rejected them;

if any draft Project Plan is rejected, submit an amended draft of the Project Plan to the Consultant's Representative;

in any event, finalise each Project Plan so as to ensure that there is no delay or disruption to the Subcontract Services and in any event in accordance with the requirements of the Subcontract;

after the Project Plans have been finalised, continue to correct any defects in or omissions from a Project Plan (whether identified by the Consultant's Representative or the Subconsultant Representative) and submit an amended draft of the Project Plan to the Consultant's Representative, after which:

the Subconsultant must continue to comply with the requirements of the then current Project Plan until the process in subparagraph (ii) has been completed in respect of the amended draft Project Plan; and

subsubparagraphs B - D will apply (to the extent applicable); and

document and maintain detailed records of inspections or audits undertaken as part of any Project Plan.

    - The Subconsultant will not be relieved from compliance with any of its Subcontract obligations or from any of its liabilities whether under the Subcontract or otherwise according to law as a result of:

    - the implementation of, and compliance with, the requirements of any Project Plan;

any direction by the Consultant's Representative concerning a Project Plan or the Subconsultant's compliance with a Project Plan;

any audit or other monitoring by the Consultant's Representative of the Subconsultant's compliance with a Project Plan; or

any failure by the Consultant's Representative, or anyone else acting on behalf of the Consultant, to detect any defect in or omission from a Project Plan including where any such failure arises from any negligence on the part of the Consultant's Representative or other person.

- Time

  - Progress

The Subconsultant must:

    - regularly and diligently progress the Subcontract Services; and

    - subject to clause 8.11, achieve Completion of each Milestone by its Date for Completion.

  - Programming

The Subconsultant must:

    - within 14 days of the Award Date, prepare a program of the Subcontract Services which must:

      - be based upon the Consultant's Program; and

      - contain the details required by the Subcontract or which the Consultant's Representative otherwise reasonably directs;

    - update the program periodically at least at intervals of no less than that specified in the Subcontract Particulars to take account of:

      - changes to the program;

      - changes to the Consultant's Program; or

      - delays which may have occurred, including any for which the Subconsultant is granted an extension of time under clause 8.8;

    - give the Consultant's Representative copies of all programs for approval; and

    - provide all programs in a format compatible with the software described in the Subcontract Particulars.

  - Subconsultant Not Relieved

Any review of, comments upon or approval of, or any failure to review or comment upon, a program by the Consultant's Representative will not:

    - relieve the Subconsultant from or alter its liabilities or obligations under the Subcontract especially (without limitation) the obligation to achieve Completion of each Milestone by its Date for Completion;

    - evidence or constitute the granting of an extension of time or an instruction by the Consultant's Representative to accelerate, disrupt, prolong or vary any, or all, of the Subcontract Services; or

    - affect the time for the carrying out of the Consultant's or Consultant's Representative's Subcontract obligations.

  - Suspension

    - The Consultant's Representative:

      - may instruct the Subconsultant to suspend and, after a suspension has been instructed, to re-commence, the carrying out of all or a part of the Subcontract Services; and

      - is not required to exercise the Consultant's Representative's power under subparagraph (i) for the benefit of the Subconsultant.

    - If a suspension under this clause 8.4 arises as a result of:

      - the Subconsultant's failure to carry out its obligations in accordance with the Subcontract, the Subconsultant will not be entitled to make any Claim against the Consultant arising out of, or in any way in connection with, the suspension; or

      - a cause other than the Subconsultant's failure to carry out its obligations in accordance with the Subcontract:

        - an instruction to suspend under this clause 8.4 will entitle the Subconsultant to:

          - be paid by the Consultant the extra costs reasonably incurred by it as a result of the suspension as determined by the Consultant's Representative; and

          - an extension of time to any relevant Date for Completion where it is otherwise so entitled under clause 8.5;

        - the Subconsultant must take all steps possible to mitigate the extra costs incurred by it as a result of the suspension; and

        - the Subconsultant will not be entitled to make any other Claim against the Consultant arising out of, or in any way in connection with, the suspension other than under this subparagraph (ii).

    - Except to the extent permitted by the Security of Payment Legislation, the Consultant may only suspend the Services when instructed to do so under this clause 8.4.

  - Delays Entitling Claim

If the Subconsultant is, or is likely to be, delayed:

    - prior to the Date for Completion of a Milestone, by an Act of Prevention in a manner which will prevent it from achieving Completion of the Milestone by the relevant Date for Completion; or

    - after the Date for Completion of a Milestone, by an Act of Prevention in a manner which will delay it in achieving Completion of the Milestone,

the Subconsultant may claim an extension of time.

  - Claim

To claim an extension of time, the Subconsultant must:

    - within 14 days of the commencement of the occurrence causing the delay, submit a written claim to the Consultant's Representative for an extension to the relevant Date for Completion, which:

      - gives detailed particulars of the delay and the occurrence causing the delay; and

      - states the number of days extension of time claimed together with the basis of calculating that period, including evidence that it will be delayed in achieving Completion in the manner set out in clause 8.7(c); and

    - if the effects of the delay continue beyond the period of 14 days after the commencement of the occurrence causing the delay and the Subconsultant wishes to claim an extension of time in respect of the further delay, submit a further written claim to the Consultant's Representative:

      - every 14 days after the first written claim until 7 days after the end of the effects of the delay; and

      - containing the information required by paragraph (a).

  - Conditions Precedent to Extension

It is a condition precedent to the Subconsultant’s entitlement to an extension of time that:

    - the Subconsultant must give the written claim required by clause 8.6 as required by that clause;

    - the cause of the delay was beyond the reasonable control of the Subconsultant; and

    - the Subconsultant must have actually been, or be likely to be, delayed by:

      - prior to the Date for Completion of a Milestone, an Act of Prevention in a manner which will prevent it from achieving Completion of the Milestone by the relevant Date for Completion unless that date is extended; or

      - after the Date for Completion of a Milestone, an Act of Prevention in a manner which will delay it in achieving Completion of the Milestone.

  - Extension of Time

Subject to clause 8.9, if the conditions precedent in clause 8.7 have been satisfied, the relevant Date for Completion will be extended by a reasonable period determined by the Consultant's Representative and notified to the Consultant and the Subconsultant within 21 days of the Subconsultant's written claim under clause 8.6.

  - Reduction in Extension of Time

The Consultant's Representative will reduce any extension to the relevant Date for Completion it would otherwise have notified to the Consultant and the Subconsultant under clause 8.8 to the extent that the Subconsultant:

    - contributed to the delay; or

    - failed to take all steps necessary both to preclude the cause of the delay and to avoid or minimise the consequences of the delay.

  - Unilateral Extensions

Whether or not the Subconsultant has made, or is entitled to make, a claim for an extension of time under this clause 8, the  Consultant's Representative may, in the Consultant's Representative's absolute discretion at any time and from time to time by written notice to the Subconsultant and the Consultant, unilaterally extend any Date for Completion.

The parties acknowledge that:

    - the Consultant's Representative is not required to exercise the Consultant's Representative's discretion under this clause 8.10 for the benefit of the Subconsultant;

    - this clause 8.10 does not give the Subconsultant any rights; and

    - the exercise or failure to exercise the Consultant's Representative's discretion under this clause 8.10 is not capable of being the subject of a dispute or difference for the purposes of clause 12.1 or otherwise subject to review.

  - Acceleration

    - The Consultant's Representative may (in its absolute discretion) at any time and from time to time, by written notice to the Subconsultant require the Subconsultant to use its best endeavours to achieve a Milestone by a date earlier than the Date for Completion (Accelerated Date for Completion).

    - If a direction is given by the Consultant's Representative under paragraph (a), the Subconsultant must:

      - use its best endeavours to:

        - accelerate the performance of the Subcontract Services; and

        - otherwise do all things necessary,

to achieve Completion of the Milestone by the Accelerated Date for Completion; and

      - keep the Consultant's Representative fully and regularly informed of the progress of the Subcontract Services against the Accelerated Date for Completion.

    - The Subconsultant will:

      - be entitled to its extra costs properly and reasonably incurred in complying with paragraph (b); and

      - not be entitled to make any Claim, other than for payment of an amount in accordance with subparagraph (i), arising out of or in connection with a direction by the Consultant's Representative under paragraph (a).

    - If the Subconsultant does not achieve Completion of a Milestone by its Accelerated Date for Completion, the Subconsultant must nevertheless:

      - use its best endeavours to accelerate the performance of the Subcontract Services and otherwise do all things necessary to achieve Completion of the Milestone as soon as possible after the Accelerated Date for Completion; and

      - in any event, achieve Completion of the Milestone no later than its Date for Completion.

- Variation

  - Variation Price Request

The Consultant's Representative may, at any time, issue a document titled "Variation Price Request" to the Subconsultant which will set out details of a proposed Variation which the Consultant is considering with respect to the Subcontract Services.

Within 14 days of the receipt of a "Variation Price Request", the Subconsultant must provide the Consultant's Representative with a written notice in which the Subconsultant sets out:

    - the adjustment (if any) to the Fee to carry out the proposed Variation; and

    - the effect (if any) which the proposed Variation will have on the then approved program, including each Date for Completion.

  - Variation Order

Whether or not the Consultant's Representative has issued a "Variation Price Request" under clause 9.1, the Consultant's Representative may at any time instruct the Subconsultant to carry out a Variation by a written document titled "Variation Order", in which the Consultant's Representative will state one of the following:

    - the proposed adjustment to the Fee as set out in the Subconsultant's notice under clause 9.1 (if any) is agreed and the Fee will be adjusted accordingly; or

    - any adjustment to the Fee will be determined under clauses 9.3(b) and 9.3(c).

No Variation will invalidate the Subcontract irrespective of the nature, extent or value of the services the subject of the Variation.

  - Cost of Variation

The Fee will be increased or decreased for all Variations which have been the subject of a direction by the Consultant's Representative:

    - as agreed under clause 9.2(a);

    - if paragraph (a) does not apply, in accordance with the rates and prices in the Table of Variation Rates and Prices, if and insofar as the Consultant's Representative determines that those rates or prices are applicable to, or it is reasonable to use them for valuing, the Variation; or

    - to the extent paragraphs (a) and (b) do not apply, by a reasonable amount:

      - to be agreed between the parties; or

      - failing agreement, determined by the Consultant's Representative,

provided that the amount of the increase or decrease cannot exceed the corresponding amount determined by the Contract Administrator under clause 9.3 of the Design Services Contract.

  - Rates and Prices

Where any rates and prices in the Table of Variation Rates and Prices are used under clause 9.3(b), the rates and prices will be deemed to cover:

    - all labour, materials, overheads and profit related to the work the subject of the Variation and compliance with the Subconsultant’s obligations under the Subcontract; and

    - all costs and expenses which will be incurred by the Subconsultant arising out of or in any way in connection with the Variation.

  - Omissions

If a Variation the subject of a direction by the Consultant's Representative omits any part of the Subcontract Services, the Consultant may thereafter carry out this omitted work either itself or by engaging Other Contractors.

- Payment

  - Payment Obligation

Subject to clause 10.11 and to any other right to set-off which the Consultant may have, the Consultant will pay the Subconsultant:

    - the Fee; and

    - any other amounts which are payable by the Consultant to the Subconsultant under the Subcontract.

  - Payment Claims

Subject to clause 10.3, the Subconsultant must give the Consultant's Representative claims for payment on account of the Fee and all other amounts then payable by the Consultant to the Subconsultant under the Subcontract:

    - at the times stated in the Subcontract Particulars until completion of the Subcontract Services or termination of the Subcontract (whichever is earlier);

    - unless terminated earlier, after completion of the Subcontract Services, within the time required by clause 10.7;

    - in the format set out in the Schedule of Collateral Documents or in any other format which the Consultant's Representative reasonably requires;

    - which are based on the Table of Variation Rates and Prices to the extent it is relevant;

    - which show separately the amounts (if any) claimed on account of:

      - the Fee; and

      - all other amounts then payable by the Consultant to the Subconsultant under the Subcontract; and

    - which set out or attach sufficient details, calculations, supporting documentation and other information in respect of all amounts claimed by the Subconsultant:

      - to enable the Consultant's Representative to fully and accurately determine (without needing to refer to any other documentation or information) the amounts then payable by the Consultant to the Subconsultant under the Subcontract; and

      - including any such documentation or information which the Consultant's Representative may by written notice from time to time require the Subconsultant to set out or attach, whether in relation to a specific payment claim or all payment claims generally.

  - Conditions Precedent

    - The Subconsultant's entitlement to submit a payment claim under clause 10.2 is conditional upon the Subconsultant having:

      - obtained the insurance required by clause 5.1 and (if requested) provided evidence of this to the Consultant's Representative;

      - complied with its programming obligations under clause 8.2;

      - complied with clause 10.12;

      - complied with clause 10.16;

      - complied with clause 10.17;

      - provided the Consultant's Representative with duly executed copies of:

        - the Subconsultant Deed of Covenant (if any) required under clause 2.12; and

        - the certificates required under clause 6.13; and

      - provided all relevant information as required under the WHS Legislation or under this Subcontract arising out of or in connection with work health and safety.

    - If the Subconsultant has not satisfied the conditions in paragraph (a) at the time of submitting a payment claim, then:

      - the payment claim is deemed to have been invalidly submitted under clause 10.2;

      - the Consultant's Representative will not be obliged to include in any payment statement under clause 10.4 any amount included in the payment claim; and

      - the Consultant will not be liable to pay any amount included in the payment claim.

    - If the Subconsultant:

      - submits a payment claim; and

      - has failed to comply with the requirements of clause 10.2(f) in relation to any amount (or portion of any amount) claimed in the payment claim,

then:

      - the Subconsultant will not be entitled to payment of;

      - the Consultant's Representative will not be obliged to include in any payment statement under clause 10.4; and

      - the Consultant will not be liable to pay,

the amount (or the portion of the amount) claimed in the payment claim in relation to which the Subconsultant has failed to comply with the requirements of clause 10.2(f), unless:

      - the Consultant's Representative (in its absolute discretion and without being under any obligation to exercise this discretion for the benefit of the Subconsultant) issues a written notice to the Subconsultant identifying the documentation or information which the Subconsultant has failed to provide under clause 10.2(f); and

      - the Subconsultant provides that documentation or information to the Consultant's Representative within the time required in the Consultant's Representative's notice.

  - Payment Statements

The Consultant's Representative:

    - must, within 10 business days of receiving a payment claim submitted or purported to be submitted in accordance with clause 10.2; or

    - may, if the Subconsultant fails to submit any such claim in accordance with clause 10.2, at any time,

give the Subconsultant (with a copy to the Consultant), on behalf of the Consultant, a payment statement which is in the form set out in the Schedule of Collateral Documents and which states:

    - the payment claim to which it relates (if any);

    - the Subconsultant's total value of entitlement to payment under the Subcontract;

    - the amount already paid to the Subconsultant;

    - the amount (if any) which the Consultant's Representative believes to be then payable by the Consultant to the Subconsultant on account of the Fee and otherwise in accordance with the Subcontract and which the Consultant proposes to pay to the Subconsultant; and

    - if the amount in paragraph (f) is less than the amount claimed in the payment claim:

      - the reason why the amount in paragraph (f) is less than the amount claimed in the payment claim; and

      - if the reason for the difference is that the Consultant has retained, deducted, withheld or set-off payment for any reason, the reason for the retention, deduction, withholding or setting-off.

Any evaluation, or issue of a payment statement, by the Consultant's Representative will not:

    - constitute approval of any Subcontract Services nor will it be taken as an admission or evidence that the part of the Subcontract Services covered by the payment statement has been satisfactorily carried out in accordance with the Subcontract; or

    - constitute a waiver of the requirements of clauses 10.2 and 10.3 in relation to any payment claim other than to the extent (if any) to which the Consultant expressly waives such requirements in respect of the payment claim the subject of the payment statement.

  - Payment

Within the number of business days stated in the Subcontract Particulars of the Consultant receiving a payment statement under clause 10.4, the Consultant will pay the Subconsultant the amounts set out as then payable in the payment statement.

  - Payment on Account

Any payment of moneys under clause 10.5 is not:

    - evidence of the value of Subcontract Services or that Subcontract Services have been satisfactorily carried out in accordance with the Subcontract;

    - an admission of liability; or

    - approval by the Consultant or the Consultant's Representative of the Subconsultant’s performance or compliance with the Subcontract,

but is only to be taken as payment on account.

  - Completion Payment Claim and Notice

Within 28 days (or such longer period agreed in writing by the Consultant's Representative) after completion of the Subcontract Services, the Subconsultant must give the Consultant's Representative:

    - a payment claim which complies with clause 10.2 and which must include all amounts which the Subconsultant claims from the Consultant on account of all amounts payable under the Subcontract; and

    - notice of any other amounts which the Subconsultant claims from the Consultant,

in respect of any fact, matter or thing arising out of or in any way in connection with the Subcontract Services or the Subcontract which occurred prior to completion.

The payment claim and notice required under this clause 10.7 are in addition to the other notices which the Subconsultant must give to the Consultant's Representative under the Subcontract in order to preserve its entitlements to make any such Claims.

Without limiting the previous paragraph, the Subconsultant cannot include in this payment claim or notice any Claims which are barred by clause 13.5.

  - Release after Completion Payment Claim and Notice

After the date for submitting the payment claim and notice under clause 10.7 has passed, the Subconsultant releases the Consultant from any Claim in respect of any fact, matter or thing arising out of or in any way in connection with the Subcontract Services or the Subcontract which occurred prior to completion, except any Claim:

    - included in a payment claim or notice under clause 10.7 which is given to the Consultant's Representative within the time required by, and in accordance with the terms of, clause 10.7; or

    - directly arising as a result of a Claim made by a third party against the Subconsultant which could not have been reasonably foreseen by the Subconsultant at the time of submitting the payment claim and notice under clause 10.7.

  - Interest

The Consultant will pay simple interest at the rate stated in the Subcontract Particulars on any:

    - amount which has been set out as payable by the Consultant's Representative in a payment statement under clause 10.4, but which is not paid by the Consultant within the time required by the Subcontract; and

    - damages.

This will be the Subconsultant’s sole entitlement to interest including damages for loss of use of, or the cost of borrowing, money.

  - Correction of Payment Statements

The Consultant's Representative may, in any payment statement:

    - correct any error in any previous payment statement; and

    - modify any previous payment statement,

issued by the Consultant's Representative.

  - Right of Set-Off

The Consultant may:

    - deduct from moneys otherwise due to the Subconsultant:

      - any debt or other moneys due from the Subconsultant to the Consultant; and

      - any claim to money which the Consultant may have against the Subconsultant whether for damages or otherwise,

whether under the Subcontract or otherwise at law, relating to the Works or the Subcontract Services; and

    - without limiting paragraph (a), deduct any debt or claim referred to in paragraph (a)(i) or (a)(ii) from any moneys which may be or thereafter become payable to the Subconsultant by the Consultant in respect of any Variation the subject of a "Variation Order" under clause 9.2.

  - Payment of Workers

The Subconsultant must with each payment claim under clause 10.2, provide the Consultant's Representative with a statutory declaration, together with any supporting evidence which may be reasonably required by the Consultant's Representative, duly signed by the Subconsultant or, where the Subconsultant is a corporation, by a representative of the Subconsultant who is in a position to know the facts declared, that, except to the extent disclosed in the statutory declaration (such disclosure to specify all relevant amounts and workers) all workers who have at any time been employed by the Subconsultant in connection with the Subcontract Services have at the date of the payment claim been paid all moneys due and payable to them in respect of their employment in connection with the Subcontract Services.

The Consultant is entitled to withhold from any payment which would otherwise be due to the Subconsultant under the Subcontract the amount disclosed as unpaid under this clause 10.12.

  - GST

    - Subject to paragraph (b), where any supply occurs under or in connection with the Subcontract or the Subcontract Services for which GST is not otherwise provided, the party making the supply (Supplier) will be entitled to increase the amount payable for the supply by the amount of any applicable GST.

    - Where an amount is payable to the Supplier for a supply under or in connection with the Subcontract or the Subcontract Services which is based on the actual or reasonable costs incurred by the Supplier, the amount payable for the supply will be reduced by the amount of any input tax credits available to the Supplier (or a representative member on the Supplier's behalf) in respect of such costs before being increased for any applicable GST under paragraph (a).

    - As a condition precedent to any amount on account of GST being due from the recipient to the Supplier in respect of a taxable supply, the Supplier must provide a tax invoice to the recipient in respect of that supply.

    - If the amount paid to the Supplier in respect of the GST (whether because of an adjustment or otherwise):

    - is more than the GST on the supply, then the Supplier shall refund the excess to the recipient; or

is less than the GST on the supply, then the recipient shall pay the deficiency to the Supplier.

    - In this clause:

      - GST means the tax payable on taxable supplies under the GST Legislation;

      - GST Legislation means A New Tax System (Goods and Services Tax) Act 1999 (Cth) and any related Act imposing such tax or legislation that is enacted to validate, recapture or recoup such tax; and

      - terms defined in GST Legislation have the meaning given to them in GST Legislation.

  - Security of Payment Legislation

    - The Subconsultant agrees with the Consultant that:

      - a payment claim submitted to the Consultant's Representative under clause 10.2 which also purports to be a payment claim under the Security of Payment Legislation is received by the Consultant's Representative as agent for the Consultant;

      - unless otherwise notified to the Subconsultant by the Consultant in writing, the Consultant's Representative will give payment statements and carry out all other functions of the Consultant under the Security of Payment Legislation as the agent of the Consultant;

      - to the extent permitted by and for the purposes of the Security of Payment Legislation, the "reference dates" are those of the dates prescribed in clauses 10.2(a) and (b) on which the Subconsultant has satisfied the requirements of clause 10.3(a); and

      - a reference to a "payment statement" is also a reference to a "payment schedule" for the purposes of the Security of Payment Legislation.

    - Failure by the Consultant's Representative to set out in a payment statement issued under the Security of Payment Legislation or otherwise an amount which the Consultant is entitled to retain, deduct, withhold or set-off from the amount which would otherwise be payable to the Subconsultant by the Consultant will not prejudice:

      - the Consultant's Representative's ability or power to set out in a subsequent payment statement an amount which the Consultant is entitled to retain, deduct, withhold or set-off from the amount which would otherwise be payable to the Subconsultant by the Consultant; or

      - the Consultant's right to subsequently exercise its right to retain, deduct, withhold or set-off any amount under this Subcontract.

    - The Subconsultant agrees that the amount set out in the payment statement in accordance with clause 10.4(f) is, to the extent permitted by and for the purposes of the Security of Payment Legislation, the amount of the "progress payment" calculated in accordance with the terms of this Subcontract, which the Subconsultant is entitled to in respect of the Subcontract.

    - The Subconsultant irrevocably chooses the person set out in the Subcontract Particulars as, to the extent permitted by and for the purposes of the Security of Payment Legislation, and to the extent that the relevant Subcontract Services are to be carried out in the Territory, the authorised nominating authority.

    - The Subconsultant must not at any time, without the written consent of the Consultant, divulge or suffer or permit its servants or agents to divulge to any person any communication, submission or statement made or evidence or information used by or relied upon by the Consultant or any details thereof in respect of an adjudication application made under the Security of Payment Legislation (in this paragraph, the Information).

For the avoidance of doubt:

      - the Subconsultant's obligation in respect of the Information applies in respect of any subsequent proceedings before a court, arbitrator, expert or tribunal save where the Subconsultant is unable by requirement of law to comply with its obligation in respect of the Information;

      - notwithstanding the Subconsultant's obligation in respect of the Information, the Consultant has sole and unfettered discretion to divulge or suffer or permit its servants, subconsultants or agents to divulge to any person the Information;

      - the Consultant may divulge or suffer or permit its servants, subconsultants or agents to divulge to any person any communication, submission or statement made or evidence or information used by or relied upon by the Subconsultant or any details thereof in respect of an adjudication application made under the Security of Payment Legislation; and

      - any Information which the Consultant provides or relies upon in respect of an adjudication application made under the Security of Payment Legislation is made without prejudice to the Consultant's right to vary, modify, supplement or withdraw the Information in any subsequent proceedings before a court, arbitrator, expert or tribunal.

  - Accounting Records

The Subconsultant must keep accurate and up to date accounting records including books of account, labour time sheets, invoices for materials, final accounts and any other documents or paper which show all details in relation to:

    - all Variations; and

    - all other amounts payable to the Subconsultant other than on account of the original Fee specified in the Subcontract Particulars.

  - Cost Allocation Advice

Without limiting clause 10.2, for the purposes of assisting the Territory to report on an accrual basis, the Subconsultant must, to the extent that the Subcontract Services are relevant, with each payment claim under clause 10.2, provide the Consultant's Representative with accurate information which apportions monthly costs against buildings, infrastructure and expenses for all Subcontract Services completed in the previous payment period, in a format approved by the Consultant's Representative.

  - Facilities and Infrastructure Accounting

Without limiting clause 10.2, for the purposes of assisting the Territory to bring all completed facilities and infrastructure to account, prior to completion of the Subcontract Services, the Subconsultant must provide a cost report to the Consultant's Representative which sets out:

    - details of the Fee (or part) paid;

    - the matters specified in the Subcontract Particulars; and

    - any other matters required by the Consultant's Representative.

  - Not used.

- Termination

  - Preservation of Rights

Subject to clause 11.6, nothing in this clause 11 or that the Consultant does or fails to do pursuant to this clause 11 will prejudice the right of the Consultant to exercise any right or remedy (including recovering damages) which it may have where the Subconsultant breaches (including repudiates) the Subcontract.

  - Subconsultant Default

The Consultant may give a written notice under clause 11.3 to the Subconsultant if the Subconsultant:

    - does not commence the Subcontract Services in accordance with the requirements of the Subcontract;

    - suspends the Subcontract Services in breach of clause 8.4 or otherwise does not proceed with the Subcontract Services regularly and diligently;

    - fails to comply with any of its obligations under clause 5.1, 5.3 or 6.15;

    - fails to exercise the standard of skill, care and diligence required by the Subcontract;

    - fails to comply with any of its obligations under clause 16 or clause 19;

    - does not comply with any direction of the Consultant's Representative made in accordance with the Subcontract; or

    - is otherwise in substantial breach of the Subcontract.

  - Contents of Notice of Default

A notice under this clause 11.3 must state:

    - that it is a notice under clause 11.3;

    - the breach relied upon; and

    - that the Consultant requires the Subconsultant to remedy the breach within the number of days set out in the Subcontract Particulars of receiving the notice.

  - Termination for Insolvency or Breach

If:

    - an Insolvency Event occurs to the Subconsultant or, where the Subconsultant comprises 2 or more persons, to any one of those persons; or

    - the Subconsultant does not remedy a breach of Subcontract the subject of a notice under clause 11.3 within the number of days set out in the Subcontract Particulars of receiving the notice under clause 11.3,

then the Consultant may by written notice to the Subconsultant terminate the Subcontract.

  - Consultant's Entitlements after Termination

Subject to clause 11.1, if the Consultant terminates the Subcontract under clause 11.4 or if the Subconsultant repudiates the Subcontract and the Consultant otherwise terminates the Subcontract:

    - the Consultant will:

      - to the extent permitted by the Security of Payment Legislation, not be obliged to make any further payments to the Subconsultant, including any money the subject of a payment claim under clause 10.2 or a payment statement under clause 10.4; and

      - be entitled to recover from the Subconsultant any costs, losses or damages incurred or suffered by it as a result of, or arising out of, or in any way in connection with, such termination; and

    - the Subconsultant must immediately hand over to the Consultant all copies of:

      - documents provided by the Consultant in connection with the Subcontract Services (including the Consultant Material); and

      - subject to clause 11.11, Project Documents prepared by the Subconsultant to the date of termination (whether complete or not).

  - Subconsultant's Entitlements after Termination

If the Consultant repudiates the Subcontract and the Subconsultant terminates the Subcontract, the Subconsultant will:

    - be entitled to claim an amount determined in accordance with clause 11.8 as if the Consultant had terminated the Subcontract under clause 11.7; and

    - not be entitled to a quantum meruit.

This clause 11.6 will survive the termination of the Subcontract.

  - Termination for Convenience

Without prejudice to any of the Consultant's other rights under this Subcontract, the Consultant may:

    - at any time for its sole convenience, and for any reason, by written notice to the Subconsultant terminate the Subcontract effective from the time stated in the Consultant’s notice or if no such time is stated, at the time the notice is given to the Subconsultant; and

    - thereafter, at its absolute discretion, complete the uncompleted part of the Subcontract Services either itself or by engaging Other Contractors.

  - Costs

If the Consultant terminates the Subcontract under clause 11.7, the Subconsultant:

    - will be entitled to payment of the following amounts as determined by the Consultant's Representative:

      - for Subcontract Services carried out prior to the date of termination, the amount which would have been payable if the Subcontract had not been terminated and the Subconsultant submitted a payment claim for Subcontract Services carried out to the date of termination; and

      - the cost of goods or materials (if any) reasonably ordered by the Subconsultant for the Subcontract Services for which the Subconsultant is legally bound to pay provided that:

        - the value of the goods or materials is not included in the amount payable under subparagraph (i); and

        - title in the goods and materials will vest in the Consultant upon payment; and

    - must:

      - take all steps possible to mitigate the costs referred to in paragraph (a)(ii); and

      - immediately hand over to the Consultant all copies of:

        - documents provided by the Consultant in connection with the Subcontract Services (including the Consultant Material); and

        - subject to clause 11.11, Project Documents prepared by the Subconsultant to the date of termination (whether complete or not).

The amount to which the Subconsultant is entitled under this clause 11.8 will be a limitation upon the Consultant’s liability to the Subconsultant arising out of, or in any way in connection with, the termination of the Subcontract (whether under clause 11.7 or deemed to be under clause 11.7 through the operation of clause 11.6(a)) and the Subconsultant will not be entitled to make any Claim against the Consultant arising out of, or in any way in connection with, the termination of the Subcontract other than for the amount payable under this clause 11.8.

This clause 11.8 will survive the termination of the Subcontract by the Consultant under clause 11.7 or by the Subconsultant following repudiation by the Consultant.

  - Termination of Design Services Contract

If the Design Services Contract is terminated at any time for any reason, the Consultant may:

    - terminate the Subcontract by notice in writing to the Subconsultant; or

    - without the consent of the Subconsultant, novate the Subcontract to the Territory or a person nominated by the Territory.

If the Subcontract is novated under paragraph (b), the Subconsultant must upon demand by the Consultant execute any instrument required by the Consultant to give effect to the novation.

  - Consequences Following Design Services Contract Termination

If the Subcontract is terminated under clause 11.9(a), then the Subconsultant:

    - will be entitled to the payment for work carried out prior to the date of termination in the amount (as determined by the Consultant's Representative) which would have been payable if the Subcontract had not been terminated and the Subconsultant submitted a payment claim for work carried out to the date of termination; and

    - must immediately hand over to the Consultant all copies of:

      - documents provided by the Consultant in connection with the Subcontract Services (including the Consultant Material); and

      - subject to clause 11.11, Project Documents prepared by the Subconsultant to the date of termination (whether complete or not).

The amount to which the Subconsultant is entitled under this clause 11.10 will be a limitation upon the Consultant’s liability to the Subconsultant arising out of, or in any way in connection with, the termination of the Subcontract under clause 11.9 and the Subconsultant will not be entitled to make a Claim against the Consultant arising out of or in any way in connection with the termination of the Subcontract other than for the amount payable under this clause 11.10.

Clauses 11.9 and 11.10 will survive termination of the Subcontract by the Consultant under clause 11.9.

  - Copies of Project Documents

Following Completion or termination of this Subcontract, the Subconsultant is entitled to retain one copy of any Project Documents to the extent that it is required to do so by any Statutory Requirements or to maintain its compliance with any recognised quality assurance system, subject to the Subconsultant:

    - providing prior written notice to the Consultant's Representative of all Project Documents that it is required to keep a copy of and the basis for doing so;

    - maintaining confidentiality in the Project Documents in accordance with clause 1.3(f); and

    - taking all steps which the Consultant's Representative considers necessary to preserve and maintain confidentiality in the Project Documents.

- Dispute resolution

  - Notice of Dispute

If a dispute or difference arises between the Subconsultant and the Consultant or between the Subconsultant and the Consultant's Representative in respect of any fact, matter or thing arising out of, or in any way in connection with, the Subcontract Services, the Works or the Subcontract, or either party's conduct before the Subcontract, the dispute or difference must be determined in accordance with the procedure in this clause 12.

Where such a dispute or difference arises, either party may give a notice in writing to the Consultant's Representative and the other party specifying:

    - the dispute or difference;

    - particulars of the party's reasons for being dissatisfied; and

    - the position which the party believes is correct.

  - Expert Determination

If the dispute or difference is in relation to a direction of the Consultant's Representative under one of the clauses referred to in the Subcontract Particulars and is not resolved within 14 days after a notice is given under clause 12.1, the dispute or difference must be submitted to expert determination.

  - The Expert

    - The expert determination under clause 12.2 is to be conducted by:

      - the independent industry expert specified in the Subcontract Particulars; or

      - where no such independent industry expert is specified or paragraph (b) applies, an independent industry expert appointed by the person specified in the Subcontract Particulars.

    - If the expert appointed under this clause 12.3:

      - is unavailable;

      - declines to act;

      - does not respond within 14 days to a request by one or both parties for advice as to whether he or she is able to conduct the determination;

      - does not enter into the agreement in accordance with clause 12.9(b) within 14 days of his or her appointment under this clause 12; or

      - does not make a determination within the time required by clause 12.8,

the jurisdiction of the expert shall lapse and a further expert must be appointed under paragraph (a).

    - If there has been an appointment under paragraph (a) and one of the events in paragraph (b) has occurred, the further expert appointed under paragraph (a) shall not be an expert previously appointed under paragraph (a) in respect of the same dispute or difference.

  - Not Arbitration

An expert determination conducted under this clause 12 is not an arbitration and the expert is not an arbitrator.  The expert may reach a decision from his or her own knowledge and expertise.

  - Procedure for Determination

The expert will:

    - act as an expert and not as an arbitrator;

    - proceed in any manner he or she thinks fit;

    - conduct any investigation which he or she considers necessary to resolve the dispute or difference;

    - examine such documents, and interview such persons, as he or she may require; and

    - make such directions for the conduct of the determination as he or she considers necessary.

  - Disclosure of Interest

The expert must:

    - disclose to the parties any:

      - interest he or she has in the outcome of the determination;

      - conflict of interest;

      - conflict of duty;

      - personal relationship which the expert has with either party, or either party's representatives, witnesses or experts; and

      - other fact, matter or thing which a reasonable person may regard as giving rise to the possibility of bias; and

    - not communicate with one party to the determination without the knowledge of the other.

  - Costs

Each party will:

    - bear its own costs in respect of any expert determination; and

    - pay one-half of the expert’s costs.

  - Conclusion of Expert Determination

Unless otherwise agreed between the parties, the expert must notify the parties of his or her decision upon an expert determination conducted under this clause 12 within 28 days from the acceptance by the expert of his or her appointment.

  - Agreement with Expert

    - The expert will not be liable to the parties arising out of, or in any way in connection with, the expert determination process, except in the case of fraud.

    - The parties must enter into an agreement with the appointed expert on the terms set out in the Schedule of Collateral Documents or such other terms as the parties and the expert may agree.

  - Determination of Expert

The determination of the expert:

    - must be in writing;

    - will be substituted for the relevant direction of the Consultant's Representative unless a party gives notice of appeal to the other party within 21 days of receiving such determination in which case, subject to clauses 12.11 and 12.12, any such appeal will be by way of a hearing de novo; and

    - will be final and binding unless a party gives notice of appeal to the other party within 21 days of receiving such determination.

  - Executive Negotiation

    - If:

      - clause 12.2 applies, and a notice of appeal is given under clause 12.10; or

      - clause 12.2 does not apply,

the dispute or difference is to be referred to the Executive Negotiators.

    - The Executive Negotiators must within:

      - 21 days of:

        - if the dispute or difference is not one which is to be referred to expert determination under clause 12.2, the notice of dispute given under clause 12.1; or

        - otherwise, the notice of appeal given under clause 12.10; or

      - such longer period of time as the Executive Negotiators may agree in writing,

meet and undertake genuine and good faith negotiations with a view to resolving the dispute or difference and, if they cannot resolve the dispute or difference, endeavour to agree upon a procedure to resolve the dispute or difference (such as mediation or further expert determination).

  - Arbitration Agreement

If, within:

    - 21 days of:

      - if the dispute or difference is not one which is to be referred to expert determination under clause 12.2, the notice of dispute given under clause 12.1; or

      - otherwise, the notice of appeal given under clause 12.10; or

    - such longer period of time as the Executive Negotiators may agree in writing,

the Executive Negotiators:

    - or either party refuse or fail to meet and undertake genuine and good faith negotiations with a view to resolving the dispute or difference;

    - cannot resolve the dispute or difference; or

    - have not reached agreement upon a procedure to resolve the dispute or difference,

the dispute or difference will be referred to arbitration by a written notice by either party to the other party.

  - Arbitration

    - Arbitration pursuant to this clause will be conducted in accordance with the Rules of Arbitration of the International Chamber of Commerce (ICC Rules) current at the time of the reference to arbitration and as otherwise set out in this clause.

    - The seat of the arbitration will be Canberra, Australia and hence the proper law of the arbitration shall be the Territory.

    - Nothing in this clause is intended to modify or vary the rights of appeal contained in the Commercial Arbitration Act 1986 (ACT).  For the avoidance of doubt, the second sentence of Article 28(6) of the ICC Rules (in force from 1 January 1998) or its equivalent in any subsequent version of the ICC Rules shall not apply.

    - The parties agree that:

      - they have entered into the arbitration agreement under this clause 12 for the purposes of achieving a just, quick and cheap resolution of any dispute or difference;

      - any arbitration conducted pursuant to this clause will not mimic court proceedings of the seat of the arbitration and the practices of those courts will not regulate the conduct of the proceedings before the arbitrator; and

      - in conducting the arbitration, the arbitrator must take into account the matters set out in subparagraphs (i) and (ii).

    - One arbitrator will be appointed.

    - All evidence in chief will be in writing unless otherwise ordered by the arbitrator.

    - Discovery will be governed by the substantive and procedural rules and practices adopted by the Federal Court of Australia at the time of arbitration.

    - The oral hearing will be conducted as follows:

      - the oral hearing will take place in Canberra, Australia and all outstanding issues must be addressed at the oral hearing;

      - the date and duration of the oral hearing will be fixed by the arbitrator at the first preliminary conference.  The arbitrator must have regard to the principles set out in paragraph (d) when determining the duration of the oral hearing;

      - oral evidence in chief at the hearing will be permitted only with the permission of the arbitrator for good cause;

      - the oral hearing will be conducted on a stop clock basis with the effect that the time available to the parties will be split equally between the parties so that each party will have the same time to conduct its case unless, in the opinion of the arbitrator, such a split would breach the rules of natural justice or is otherwise unfair to one of the parties;

      - not less than 28 days prior to the date fixed for the oral hearing, each party will give written notice of those witnesses (both factual and expert) of the other party that it wishes to attend the hearing for cross examination; and

      - in exceptional circumstances, the arbitrator may amend the date of hearing and extend the time for the oral hearing set under subparagraph (ii).

    - Unless otherwise ordered, each party may only rely upon one expert witness in respect of any recognised area of specialisation.

  - DSC Dispute Procedures

Under the Design Services Contract, disputes and differences between the Consultant and the Territory and the Consultant and the Contract Administrator are required to be determined in accordance with certain procedures which include expert determination, executive negotiation and arbitration.

Within 7 days of the Award Date, the Consultant must provide the Subconsultant with a copy of the provisions in the Design Services Contract setting out the DSC Dispute Procedures.

The Subconsultant agrees that certain disputes and differences of the kind referred to in clause 12.1 will be determined under the DSC Dispute Procedures as set out in clauses 12.15 to 12.17 in lieu of the procedures set out in clauses 12.2 to 12.13.

  - DSC Disputes

If:

    - the Subconsultant gives a notice under clause 12.1;

    - the dispute or difference relates, in whole or in part, to either:

      - an alleged breach of the Subcontract by the Consultant, which, assuming the breach has actually occurred, has been caused, or contributed to, by an act or omission (including breach of the Design Services Contract) of the Territory; or

      - a direction given by the Consultant's Representative relating to a particular subject matter, in circumstances where a direction has been given by the Contract Administrator to the Consultant relating, in whole or in part, to that subject matter; and

    - the Consultant is not barred from making, or has not waived its entitlement to make, a Claim against the Territory in respect of the act, omission or direction,

the Consultant may within 7 days of receipt of the notice give a notice to the Subconsultant stating that clause 12.16 applies in relation to the dispute or difference.

  - Procedure for DSC Disputes

If a notice is given under clause 12.15 stating that this clause 12.16 applies:

    - subject to clause 12.17, the Consultant must:

      - take such steps as are reasonably necessary to progress the Subconsultant’s dispute or difference under the DSC Dispute Procedures;

      - regularly consult with the Subconsultant to ascertain its views as to the progression of the Subconsultant's dispute or difference; and

      - use its best endeavours to ensure that the Subconsultant’s views, where relevant, are put to any expert or arbitrator appointed under the DSC Dispute Procedures or any court which may hear any matter relating to the Subconsultant's dispute or difference as between the Consultant and Territory; and

    - the Subconsultant must:

      - comply with the Consultant’s reasonable requirements relating to the conduct of the DSC Dispute Procedures or any relevant court proceedings insofar as they relate to the Subconsultant's dispute or difference;

      - indemnify the Consultant against all costs and expenses incurred by the Consultant in complying with paragraph (a); and

      - from time to time as required by the Consultant, lodge with the Consultant reasonable cash or other security against the costs and expenses referred to in subparagraph (b)(ii).

  - Further Procedures

Where clause 12.16 applies, the following provisions also apply:

    - the Consultant must not without the prior consent of the Subconsultant agree to a settlement with the Territory or any other relevant person of the Subconsultant’s dispute or difference;

    - where a determination is made by an expert, an arbitrator or a court in relation to the Subconsultant's dispute or difference as between the Territory and Consultant:

      - if the determination is not final and binding upon the Consultant:

        - the Consultant is not obliged to appeal against that determination unless the Subconsultant gives a notice to the Consultant requiring such an appeal:

          - within such time as to reasonably enable the Consultant to comply with any relevant requirements relating to the time for commencement of such appeals; and

          - which contains any particulars required to reasonably enable the Consultant to progress the appeal in accordance with any relevant requirements; and

        - the parties will be bound by and are to give effect to the determination including any findings as to law or fact unless and until it is reversed, overturned or otherwise changed on appeal as between the Territory and the Consultant; and

      - if the determination is final and binding upon the Consultant, the parties:

        - will be bound by and are to give effect to the determination including any findings as to law or fact; and

        - release each other from any Claim which they may have arising out of or in any way in connection with the subject matter of the Subconsultant's dispute or difference insofar as the determination relates to the dispute or difference.

  - Proportional Liability

Notwithstanding anything else, to the extent permissible by law, the expert or the arbitrator (as the case may be) will have no power to apply or to have regard to the provisions of any proportional liability legislation which might, in the absence of this provision, have applied to any dispute referred to arbitration or expert determination pursuant to this clause.

  - Continuation of Subcontract Services

Despite the existence of a dispute or difference between the parties the Subconsultant must:

    - continue to carry out the Subcontract Services; and

    - otherwise comply with its obligations under the Subcontract.

- Notices

  - Notice of Variation

If a direction by the Consultant's Representative, other than a "Variation Order" under clause 9.2, constitutes or involves a Variation, the Subconsultant must, if it wishes to make a Claim against the Consultant arising out of, or in any way in connection with, the direction:

    - within 7 days of receiving the direction and before commencing work on the subject matter of the direction, give notice to the Consultant's Representative that it considers the direction constitutes or involves a Variation;

    - within 21 days after giving the notice under paragraph (a), submit a written claim to the Consultant's Representative which includes the details required by clause 13.3(b); and

    - continue to carry out the Subcontract Services in accordance with the Subcontract and all directions of the Consultant's Representative, including any direction in respect of which notice has been given under this clause 13.1.

  - Notices of Other Claims

Except for claims for:

    - an extension of time under clause 8.5;

    - payment under clause 10 of the original Fee specified in the Subcontract Particulars;

    - a Variation instructed in accordance with clause 9.2 or to which clause 13.1 applies; or

    - contribution or indemnity for loss or damage caused or contributed to by the negligence of the Consultant where a third party (other than a party for whom the Subconsultant is legally responsible) makes a claim (whether in tort, under statute or otherwise at law) against the Subconsultant,

the Subconsultant must give the Consultant's Representative the notices required by clause 13.3 if it wishes to make a Claim against the Consultant in respect of any direction by the Consultant's Representative or any other fact, matter or thing (including a breach of the Subcontract by the Consultant) under, arising out of, or in any way in connection with, the Subcontract Services or the Subcontract, including anything in respect of which:

    - it is otherwise given an express entitlement under the Subcontract; or

    - the Subcontract expressly provides that:

      - specified costs are to be added to the Fee; or

      - the Fee will be otherwise increased or adjusted,

as determined by the Consultant's Representative.

  - Prescribed Notices

The notices referred to in clause 13.2 are:

    - a written notice within 21 days of the first occurrence of the direction or other fact, matter or thing upon which the Claim is based, expressly specifying:

      - that the Subconsultant proposes to make a Claim; and

      - the direction or other fact, matter or thing upon which the Claim will be based; and

    - a written Claim within  21 days of giving the written notice under paragraph (a), which must include:

      - detailed particulars concerning the direction or other fact, matter or thing upon which the Claim is based;

      - the legal basis for the Claim, whether based on a term of the Subcontract or otherwise, and if based on a term of the Subcontract, clearly identifying the specific term;

      - the facts relied upon in support of the Claim in sufficient detail to permit verification; and

      - details of the amount claimed and how it has been calculated.

  - Continuing Events

If the direction or fact, matter or thing upon which the Claim under clause 13.1(b) or clause 13.2 is based or the consequences of the direction or fact, matter or thing are continuing, the Subconsultant must continue to give the information required by clause 13.3(b) every 28 days after the written claim under clause 13.1(b) or 13.3(b) (as the case may be) was submitted or given to the Consultant's Representative, until after the direction or fact, matter or thing upon which the Claim is based has, or the consequences thereof have, ceased.

  - Time Bar

If the Subconsultant fails to comply with clause 13.1, 13.2, 13.3 or 13.4:

    - the Consultant will not be liable (insofar as it is possible to exclude such liability) upon any Claim by the Subconsultant; and

    - the Subconsultant will be absolutely barred from making any Claim against the Consultant,

arising out of, or in any way in connection with, the relevant direction or fact, matter or thing (as the case may be) to which clause 13.1 or 13.2 applies.

  - Other Provisions Unaffected

Nothing in clauses 13.1 - 13.5 will limit the operation or effect of any other provision of the Subcontract which requires the Subconsultant to give notice to the Consultant's Representative in order to preserve an entitlement to make a Claim against the Consultant.

  - Address for Service

Any notice to be given or served under or arising out of a provision of this Subcontract must:

    - be in writing;

    - be delivered by hand, sent by prepaid post or sent by fax, as the case may be, to the relevant address or fax number:

      - stated in the Subcontract Particulars; or

      - last notified in writing to the party giving or serving the notice,

for the party to whom or upon which the notice is to be given or served; and

    - be signed by the party giving or serving the notice or (on the party's behalf) by the solicitor for or attorney, director, secretary or authorised agent of the party giving or serving the notice.

  - Receipt of Notices

A notice given or served in accordance with clause 13.7 is taken to be received by the party to whom or upon whom the notice is given or served in the case of:

    - delivery by hand, on delivery;

    - prepaid post sent to an address in the same country, on the third day after the date of posting;

    - prepaid post sent to an address in another country, on the fifth day after the date of posting; and

    - fax, at the time in the place to which it is sent equivalent to the time shown on the transmission confirmation report produced by the fax machine from which it was sent.

- WOL

  - General Obligations

Without limiting the Subconsultant's other obligations under the Subcontract, the Subconsultant must prepare the Design Documentation and carry out the Subcontract Services in a manner which achieves the WOL Objectives.

  - Consultation

The Subconsultant must meet at such times and with such Other Contractors as the Consultant's Representative may require from time to time to:

    - review the progress of the Design Documentation and the Subcontract Services against the WOL Objectives; and

    - consult with the Consultant's Representative and the Other Contractors as to any designs, materials or methods of construction which they might recommend to maximise the achievement of the WOL Objectives.

  - WOL Proposals

Without limiting its other Subcontract obligations, the Subconsultant must at all times in preparing the Design Documentation and otherwise carrying out the Subcontract Services:

    - use its best endeavours to identify, and recommend to the Consultant's Representative, all reasonably available proposals for maximising the achievement of the WOL Objectives; and

    - consult with the Consultant's Representative as to:

      - proposals which it is considering making under paragraph (a); and

      - possible proposals under paragraph (a) identified by the Consultant.

  - Reporting

The Subconsultant must provide the Consultant's Representative with a written performance report in such form and on such matters as the Consultant's Representative may require from time to time, including a detailed explanation of the Subconsultant's compliance with this clause 14.

  - Commissioning and Handover

The Subconsultant must:

    - ensure that the Design Documentation:

      - complies with:

        - the Commissioning, Handover and Takeover Guidelines; and

        - its Commissioning and Handover Plan; and

      - provides such information as may be necessary to facilitate the timely, efficient and comprehensive commissioning of the Works and the smooth handover of the Works to the Territory;

    - in consultation with the Consultant's Representative, provide the Consultant with such other specific assistance as may be required by the Consultant's Representative to facilitate the timely, efficient and comprehensive commissioning of the Works and the smooth handover of the Works to the Territory; and

    - as and when reasonably required by the Consultant's Representative, meet with the Consultant's Representative and such Other Contractors or other persons as are nominated by the Consultant's Representative with a view to ensuring that the Territory and the nominated Other Contractors or other persons have sufficient information to enable the Territory and the nominated Other Contractors to:

      - operate the Works;

      - maintain the Works; or

      - perform such other activities as may be required by the Consultant in respect of the Works.

  - Post Occupancy Evaluation

If required by the Consultant's Representative, the Subconsultant must do all things necessary to assist (including by advising and consulting to) the Consultant to:

    - at any time carry out (or procure an Other Contractor to carry out) a post occupancy evaluation of the Works; and

    - without limiting paragraph (a):

      - inspect the Works to review the extent to which the achievement of the WOL Objectives has been maximised in the design and construction of the Works; and

      - issue a report to the Territory:

        - stating the extent to which the achievement of the WOL Objectives has been maximised in the design and construction of the Works; and

        - containing a list of any aspects of the Works which do not conform with the requirements of a Construction Contract.

The Subconsultant acknowledges that the results of the post occupancy evaluation may be used in the evaluation of future tenders submitted by the Subconsultant to the Consultant or the Territory.

  - Rights and Obligations Not Affected

Neither the Consultant's rights, nor the Subconsultant's liability, whether under the Subcontract or otherwise according to law or in equity, will be affected or limited by:

    - the rights conferred upon the Consultant or Consultant's Representative by this clause 14 or the failure by the Consultant or the Consultant's Representative to exercise any such rights;

    - the obligations imposed upon the Subconsultant by this clause 14 or the Subconsultant's compliance with those obligations; or

    - any direction of the Consultant's Representative under or purported to be given under the Subcontract, including any comment or direction upon or review, acceptance or rejection of:

      - any advice, recommendation or other assistance provided by the Subconsultant under this clause 14; or

      - any post occupancy evaluation carried out (including any report prepared and finalised) under clause 14.6.

- General

  - Equal Opportunity for Women

The Subconsultant must comply with its obligations under the Equal Opportunity for Women in the Workplace Act 1999 (Cth).

  - Not Used

  - Not Used

  - IT Equipment

    - Without limiting any other clause of this Subcontract, the Subconsultant warrants that:

      - each item of IT Equipment:

        - is free of defects in materials and workmanship;

        - complies and operates in accordance with any technical or descriptive specifications of functional, operational, performance or other characteristics specified for that item of IT Equipment in the Subcontract or in any documentation accompanying that IT Equipment; and

        - correctly interprets dates and correctly performs calculations or functions using dates and its operation, including with related IT Equipment and other parts of the Works, will not be adversely affected by the date; and

      - no virus will be introduced into the Consultant's or the Territory's systems as a result of the supply by the Subconsultant of any IT Equipment or as a result of any other act or omission of the Subconsultant in connection with carrying out the Subconsultant Services.

    - The Subconsultant must assign to the Consultant the benefits of warranties given by any supplier from whom the Subconsultant sources any IT Equipment and for that purpose must execute any instrument necessary to give effect to the assignment within 7 days of the Subconsultant becoming entitled to the benefit of such warranties.  The assignment of a warranty pursuant to this clause does not in any way relieve the Subconsultant of the obligation to comply with warranties given by the Subconsultant under this Subcontract.

    - The Consultant and the Subconsultant each agrees, declares and acknowledges that the warranty referred to in paragraph (a)(ii) in favour of the Territory is held on trust by the Consultant for the benefit of the Territory.

  - Protection of Personal Information

    - The Subconsultant agrees:

      - to comply with the Information Privacy Principles when doing any act or engaging in any practice in relation to Personal Information for the purposes of this Subcontract, as if it were an agency as defined in the Privacy Act;

      - to use Personal Information received, created or held by the Subconsultant for the purposes of this Subcontract only for the purposes of fulfilling its obligations under this Subcontract;

      - not to disclose Personal Information received, created or held by the Subconsultant for the purposes of this Subcontract without the prior written approval of the Consultant's Representative;

      - not to transfer Personal Information received, created or held by the Subconsultant for the purposes of this Subcontract outside Australia, or to allow parties outside Australia to have access to it, without the prior written approval of the Consultant's Representative;

      - to co-operate with demands or inquiries made by the Federal Privacy Commissioner or the Consultant's Representative in relation to the management of Personal Information in connection with this Subcontract;

      - to ensure that any person whom the Subconsultant allows to access Personal Information which is received, created or held by the Subconsultant for the purposes of this Subcontract is made aware of, and undertakes in writing to observe, the Information Privacy Principles;

      - to comply with policy guidelines laid down by the Territory or issued by the Federal Privacy Commissioner from time to time relating to the handling of Personal Information;

      - to ensure that records (as defined in the Privacy Act) containing Personal Information received, created or held by the Subconsultant for the purposes of this Subcontract are, at the expiration or earlier termination of this Subcontract, at the Consultant's Representative's election, to be either returned to the Consultant or deleted or destroyed in the presence of a person duly authorised by the Consultant's Representative to oversee such deletion or destruction;

      - to the naming or other identification of the Subconsultant in reports by the Federal Privacy Commissioner;

      - that Personal Information collected by the Subconsultant in connection with the Subcontract must not be used for, or in any way relating to, any direct marketing purpose; and

      - to indemnify the Consultant against any loss, liability or expense suffered or incurred by the Consultant arising out of, or in connection with:

        - a breach of the obligations of the Subconsultant under this clause 15.5;

        - the misuse of Personal Information held in connection with this Subcontract by the Subconsultant; or

        - the disclosure of Personal Information held in connection with this Subcontract by the Subconsultant in breach of an obligation of confidence.

    - For the purposes of paragraph (a)(xi), loss, liability or expense includes any compensation paid to a person by or on behalf of the Consultant to settle a complaint arising out of, or in any way in connection with, a breach of this clause 15.5 by the Subconsultant.

    - The Subconsultant must immediately notify the Consultant in writing if the Subconsultant:

      - becomes aware of a breach of the obligations under paragraph (a);

      - becomes aware that a disclosure of Personal Information may be required by law; or

      - is approached or contacted by the Federal Privacy Commissioner or by a person claiming that their privacy has been interfered with.

    - The Subconsultant acknowledges that, in addition to the requirements of this clause 15.5, the Subconsultant may also be obliged to comply with other obligations in relation to the handling of Personal Information, such as other provisions in the Privacy Act (including the National Privacy Principles) and State and Territory legislation.

    - Nothing in this clause 15.5 limits any of the Subconsultant's other obligations or liabilities under the Subcontract.

    - In this clause 15.5:

      - Information Privacy Principle has the meaning given in the Privacy Act;

      - Personal Information has the meaning given in the Privacy Act;

      - Privacy Act means the Privacy Act 1988 (Cth); and

      - received includes collected.

  - Moral Rights

    - To the extent permitted by law, the Subconsultant:

      - must not, and must take all reasonable steps to ensure that its directors, other officers and employees do not, sue, enforce any claim, bring any action or exercise any remedy in respect of any breach or alleged breach of any person's Moral Rights (whether before or after the Award Date) in respect of any Design Documentation or the Works by:

        - the Consultant;

        - any third party to whom the Consultant sub-licenses (whether that sub-licence is express or implied), or grants any other right to use, possess, modify, vary or amend any Design Documentation or any part of the Works (Sub-Licensee);

        - any third party to whom the Consultant assigns any Intellectual Property Rights in the Design Documentation or any part of the Works (Assignee); or

        - any Other Contractors;

      - without limiting subparagraph (i), consents to any of the Consultant or Other Contractors, Sub-Licensees and Assignees:

        - failing to acknowledge or attribute the Subconsultant's or any other person's authorship of any Design Documentation or any part of the Works;

        - falsely attributing authorship of any Design Documentation or any part of the Works; and

        - making any modification, variation or amendment of any nature whatsoever to any Design Documentation or any part of the Works, whether or not:

          - it results in a material distortion of or destruction or mutilation of the Design Documentation or any part of the Works; or

          - it is prejudicial to the honour or reputation of the Subconsultant or any other author of any Design Documentation or any part of the Works; and

      - without limiting subparagraphs (i) and (ii), consents to any of the Consultant, Other Contractors, Sub-Licensees and Assignees:

        - using any Design Documentation or any part of the Works other than for the purpose for which it was intended at the time the Design Documentation or any part of the Works (as the case may be) was created;

        - altering any Design Documentation or any part of the Works by adding to or removing elements from, or rearranging elements of, the Design Documentation or any part of the Works, including by combining elements of any of the Design Documentation or any part of the Works with any other material; or

        - changing, relocating, demolishing or destroying any building or any artistic work affixed to or forming part of a building (including any part of the Works) whether or not it incorporates, is based on, or is constructed in accordance with, any Design Documentation.

    - The Subconsultant must:

      - in respect of any person who is or may be an author (for the purposes of the Copyright Act 1968 (Cth)) of any Design Documentation or any part of the Works, obtain from that person, before he or she creates any Design Documentation or any part of the Works, a duly completed and executed Moral Rights Consent;

      - ensure that no person creates any Design Documentation or any part of the Works before that person has duly completed and executed a Moral Rights Consent;

      - not coerce any person to complete or execute a Moral Rights Consent;

      - pay to each person who executes a Moral Rights Consent in accordance with this clause 15.6 the sum of $1 on behalf of the Consultant;

      - within 7 days of a Moral Rights Consent having been executed in accordance with this clause 15.6, provide that Moral Rights Consent to the Consultant's Representative; and

      - maintain an up-to-date record of the names and addresses of each person who is an author of any Design Documentation or any part of the Works, and the Design Documentation or any part of the Works of which each such person is an author, and provide a copy of the record to the Consultant's Representative whenever it is updated.

  - Freedom of Information

The Freedom of Information Act 1989 (ACT) (FOI Act) gives members of the public rights of access to official documents of the Territory Government and its agencies.  The FOI Act extends, as far as possible, rights to access information (generally documents) in the possession of the Territory Government, limited only by considerations for the protection of essential public interest and of the private and business affairs of persons in respect of whom information is collected and held by departments and public authorities.

The Subconsultant acknowledges that Territory requirements and policies may require certain identifying details of the Subcontract to be made available to the public.

  - Long Service Leave

Clause 15.8 only applies if any relevant Long Service Leave Legislation applies to the Subcontract Services.

    - Without limiting its other obligations or liabilities under this Subcontract or otherwise, the Subconsultant must comply with its obligations under any relevant Long Service Leave Legislation.

    - If required by any relevant Long Service Leave Legislation, the Subconsultant must pay any levy, charge, contribution or associated amount in respect of the Subcontract Services.

    - Any amount paid by the Subconsultant under paragraph (b) is deemed to be included in the Fee and the Subconsultant will have no Claim against the Consultant arising out of or in connection with its obligations under this clause 15.8 or any other obligations under the relevant Long Service Leave Legislation.

    - In this clause 15.8, Long Service Leave Legislation means:

      - Long Service Leave (Portable Schemes) Act 2009 (ACT);

      - the long service leave obligations in the National Employment Standards in the Fair Work Act 2009 (Cth); and

      - any Act in the Territory addressing long service leave in the building and construction industry.

  - Assignment

    - The Subconsultant must not, without the prior written approval of the Consultant and except on the terms and conditions determined in writing by the Consultant, assign, mortgage, charge or encumber the Subcontract or any part or any benefit or moneys or interest under the Subcontract.

    - For the purpose of but without limiting paragraph (a), an assignment of this Subcontract will be deemed to have occurred where there has been a Change of Control.

  - Publicity

Without limiting clause 1.3(f), the Subconsultant must:

    - not furnish any information or issue any document or other written or printed material concerning the Subcontract Services or the Works for publication in the media without the prior written approval of the Contract Administrator; and

    - refer any enquiries from the media concerning the Subcontract Services or the Works to the Consultant's Representative.

  - Not Used

  - Building Code of Australia Certification

If required by the Brief and without limiting clauses 2.10, 2.11 and 6.13, the Subconsultant must provide to the Consultant's Representative written certification from an Accredited Building Surveyor:

    - at the time it submits any Design Documentation under clause 6.2 - that the Design Documentation submitted at that time complies with the Building Code of Australia;

    - before issue of any Design Documentation for the purpose of engaging a Contractor - that the Design Documentation to be issued at that time complies with the Building Code of Australia; and

    - prior to Completion (as defined in the Construction Contract) of the Works or a Stage or a Section (as the case may be and as defined in the Construction Contract) - that the Works comply or the Stage or the Section (as the case may be and as defined in the Construction Contract) complies (as the case may be) with the Building Code of Australia.

- BUILDING CODE 2013 – COMMONWEALTH FUNDED PROJECTS

  - General

This clause 16 does not apply unless the Subcontract Particulars state it applies as the Works are part of a Commonwealth Funded Project.

The Subconsultant must:

    - comply with the Building Code from the time of submitting its registration of interest or if no registration was submitted, from the time of submitting its tender for the Subcontract Services;

    - require compliance with the Building Code by its Related Entities from the time of submitting its registration of interest or if no registration was submitted, from the time of submitting its tender for the Subcontract Services.

Copies of the Building Code www.deewr.gov.au/building.

  - Responsibility not Affected

Compliance with the Building Code shall not relieve the Subconsultant from its other obligations under the Subcontract or otherwise arising out of or in connection with the Subcontract Services.

  - Notice of Effect on Compliance with Building Code

If a change to the Subcontract is proposed which would affect the Subconsultant's compliance with the Building Code, the Subconsultant must immediately give the Consultant a report in writing specifying the extent to which the Subconsultant's compliance with the Building Code will be affected.

  - Records

The Subconsultant must maintain adequate records of its compliance with the Building Code by the Subconsultant and its Related Entities.

  - Access and Documents

    - The Subconsultant must:

      - provide; and

      - ensure that its Related Entities provide,

the Territory or any person authorised by the Territory (including a workplace inspector under the Fair Work Act 2009 (Cth) or a person occupying a position in the Office of the Australian Building and Construction Commissioner) with access to:

      - inspect any work, material, machinery, appliance, article or facility;

      - inspect and copy any record relevant to the project, the Works or the Subcontract Services the subject of the Subcontract; and

      - interview any person,

as is necessary to demonstrate compliance with the National Code and the Guidelines.

    - The Subconsultant must:

      - produce; and

      - ensure its Related Entities produce,

any document requested by the Territory or any person authorised by the Territory (including a workplace inspector under the Fair Work Act 2009 (Cth) or a person occupying a position in the Office of the Australian Building and Construction Commissioner) within the specified period, in person, by fax or by post.

  - Project Agreements

The Subconsultant acknowledges and agrees that it will not (nor will it seek to) enter or take any steps towards entering any project agreements nor will any such project agreements or unregistered written agreements apply in relation to, the whole or any part of the Works or the Subcontract Services.

- national code of practice for the construction industry – not a COMMONWEALTH funded project

  - General

This clause 17 applies unless the Subcontract Particulars state that it does not apply. The Subconsultant must comply with the National Code from the time of submitting its tender for the Subcontract Services.

Copies of the National Code are available from ACT Shared Services Procurement.

  - Responsibility not Affected

Compliance with the National Code shall not relieve the Subconsultant from its other obligations under the Subcontract or otherwise arising out of or in connection with the Subcontract Services.

  - Notice of Effect on Compliance with National Code

If a change to the Subcontract is proposed which would affect the Subconsultant's compliance with the National Code, the Subconsultant must immediately give the Consultant a report  in writing specifying the extent to which the Subconsultant's compliance with the National Code will be affected.

  - Records

The Subconsultant must maintain adequate records of its compliance with the National Code.

  - Access and Documents

The Subconsultant must produce any document requested by the Consultant or any person authorised by the Consultant, in order to establish compliance with the National Code.

- NOT USED

- Not used

                - SUBCONTRACT PARTICULARS

| CLAUSE 1 - GLOSSARY OF TERMS, INTERPRETATION AND MISCELLANEOUS |
| --- |
| Additional Project Plans: (Clause 1.1) | ....................................................................................................... |
| Brief: (Clause 1.1) | ....................................................................................................... |
| Completion - additional conditions precedent to Completion: (Clause 1.1) | ....................................................................................................... |
| Consultant: (Clause 1.1) | ....................................................................................................... |
| Consultant's Commissioning and Handover Plan: (Clause 1.1) | ....................................................................................................... |
| Consultant's Environmental Management Plan: (Clause 1.1) | ....................................................................................................... |
| Consultant's Representative: (Clause 1.1) | ....................................................................................................... |
| Consultant's Site Management Plan: (Clause 1.1) | ....................................................................................................... |
| Consultant's Work Health and Safety Plan: (Clause 1.1) | ....................................................................................................... |
| Date for Completion of Milestones: (Clause 1.1) | Milestone | Date for Completion |
|  |  | .................................................. |
|  |  | .................................................. |
|  |  | .................................................. |
|  |  | .................................................. |
|  |  | .................................................. |
|  |  | .................................................. |
| Design Services Contract: (Clause 1.1) | ....................................................................................................... |
| DSC Contract Administrator: (Clause 1.1) | ....................................................................................................... |
| Environmental Requirements (additional): (Clause 1.1) | ....................................................................................................... |
| ESD Principles (additional): (Clause 1.1) | ....................................................................................................... |
| Executive Negotiators: (Clause 1.1) | Consultant:…........……………………………………................. Subconsultant:………………………………………………........ |
| Fee: (Clause 1.1) | $ ....................................................................................................... |
| Milestones: (Clause 1.1) | Milestone | Description |
| Schedule of Collateral Documents: (Clause 1.1) | 1. Commissioning, Handover and Takeover Guidelines 2. Moral Rights Consent 3. Payment Claim 4. Payment Statement 5. Expert Determination Agreement 6. Subconsultant Deed of Covenant 7. Subconsultant Design Certificate |
| Site: (Clause 1.1) | ....................................................................................................... |
| Site Management Plan: (Clause 1.1) | Security procedures Access to the Site by visitors and vehicles Site induction procedures Safety procedures Emergency procedures Approval procedures User group and stakeholder procedures |
| Special Conditions: (Clause 1.1) | ....................................................................................................... |
| Subconsultant: (Clause 1.1) | ....................................................................................................... |
| Subconsultant's Representative: (Clause 1.1) | ....................................................................................................... |
| Subcontract - other documents forming part of the Subcontract: (Clause 1.1) | ....................................................................................................... |
| Table of Variation Rates and Prices: (Clause 1.1) | ....................................................................................................... |
| WOL Objectives (specific additional): (Clause 1.1) | ....................................................................................................... |
| Work Health and Safety Plan: (Clause 1.1) | Matters to be addressed in the Work Health and Safety Plan are to include the following (as relevant): the names, positions and responsibilities of all persons at the workplace whose positions or roles involve specific health and safety responsibilities in connection with the Subcontract Services; the arrangements in place, or to be implemented, between any persons conducting a business or undertaking at the workplace where the Subcontract Services are being undertaken, for consultation, cooperation and coordination of activities in relation to compliance with their duties under the WHS Legislation; the arrangements in place, or to be implemented, for managing any work health and safety incidents that occur, including incident reporting procedures, corrective action procedures, record-keeping and reporting requirements (including project-specific and general reporting and reporting to the Consultant's Representative with respect to work health and safety matters), project-specific emergency plans and first aid procedures; any site-specific health and safety rules, and the arrangements for ensuring that all persons at the workplace are informed of these rules; and ensuring that work health and safety is a compulsory agenda item at all meetings in accordance with clause 4.6 of the Conditions of Subcontract and ensuring that the outcomes of those agenda items are communicated to the Consultant's Representative. |
|  | Proposed design risk assessments, purchasing policies for plant, materials and substances, the process for meeting Statutory Requirements regarding design and the process for addressing design changes relevant to work health and safety considerations. |
|  | Management of work health and safety generally, Subcontract or site specific, including any work health and safety policy, details of any work health and safety management system (including certification, inspection and audit programs), training and induction programs (including work health and safety generally and emergency procedures), the process of communication, information-sharing and provision of assurances to the Consultant's Representative under clause 6.15 of the Conditions of Subcontract, and dispute resolution on work health and safety matters. |
|  | Provision of assurances to the Consultant's Representative regarding compliance with any relevant or applicable requirements or standards (or codes of practice) relating to the design and the provision of the Subcontract Services. |
|  | Processes for carrying out calculations, analysis, testing or examinations regarding design to ensure compliance with WHS Legislation and the method of storing and communicating the results of such calculations, analysis, testing or examinations. |
|  | Management of project hazards and risks generally in respect of the design and the provision of the Subcontract Services to ensure compliance with WHS Legislation. |
| Works: (Clause 1.1) | ....................................................................................................... |
| Governing Law: (Clause 1.3(a)) | Australian Capital Territory |
| CLAUSE 2 - ROLE OF THE SUBCONSULTANT |
| Statutory Requirements with which the Subconsultant does not need to comply: (Clause 2.10(a)) | ....................................................................................................... |
| Approvals which the Subconsultant is to obtain: (Clause 2.10(b)(i)) | ....................................................................................................... |
| CLAUSE 3 - ROLE OF THE CONSULTANT |
| Period of Notice for Site access: (Clause 3.3(e)) | .................................................................................... |
| Additional Conditions precedent for Site access: (Clause 3.3(f)) | .................................................................................... |
| CLAUSE 4 - PERSONNEL |
| Subconsultant's Key People: (Clause 4.4(a)) | Person | Position |
|  | .................................................. | .................................................. |
| Project Review Meetings: (Clause 4.6) | Clause 4.6 [does/does not] apply. (Clause 4.6 does not apply unless otherwise stated) |
| CLAUSE 5 - INSURANCE |
| Insurance policies required to be obtained by the Subconsultant: (Clause 5.1) | Public Liability Insurance Amount of cover: $....................................................................... in respect of any one occurrence and $.............in the aggregate, all occurrences during the period of insurance. Workers Compensation Insurance Amount of cover: The minimum amounts required by statute in each State and Territory in which the Services are to be performed or the Consultant's employees are employed or normally reside. Professional Indemnity Insurance Amount of Cover: $....... per claim and $......... in the aggregate, all claims during the period of insurance. Other Insurances (Clause 5.1(a)(iv)): ....................................................................................................... |
| Insurance policies required to be effected by the Consultant: (Clause 5.2) | ....................................................................................................... |
| Period for maintenance of Professional Indemnity Insurance: (Clause 5.4(b)) | 11 years. |
| CLAUSE 6 - DESIGN AND DOCUMENTATION |
| Consultant Material and number of copies to be provided by the Consultant to the Subconsultant: (Clause 6.1) | Consultant Material Copies .................... .................... .................... .................... |
| Number of days for review: (Clause 6.3) | ....................................................................................................... |
| Number of copies of Design Documentation to be submitted by the Subconsultant to the Consultant's Representative: (Clause 6.5) | .................................................... hard [copy/copies] ............................................electronic [copy/copies] |
| Design Documentation hard copy requirements: (Clause 6.5(a)) | Compatible with Autocad 14 To scale Printed in black ink on white or transparent ISO Standard Sheet (size A1, A3, A4 or as determined by the Consultant's Representative) |
| Design Documentation electronic copy requirements: (Clause 6.5(b)) | Compatible with Autocad 14 CD-ROM or as determined by the Consultant's Representative |
| Order of precedence of documents in the case of any ambiguity, discrepancy or inconsistency: (Clause 6.10(a)) | 1. Formal Agreement 2. Conditions of Subcontract 3. Special Conditions 4. Subcontract Particulars 5. Brief 6. Any other documents forming part of the Subcontract (as set out in the relevant item under clause 1.1 in these Subcontract Particulars) 7. Design Documentation (which has not been rejected under clause 6.3) 8. Project Plans |
| CLAUSE 7 - QUALITY |
| Quality Assurance System: (Clause 7.1(a)) | ....................................................................................................... |
| Number of days for submission of Project Plans: (Clause 7.4(a)(ii)(A)) | Site Management Plan: ................................................................. |
|  | Environmental Management Plan: ............................................... |
|  | Work Health and Safety Plan: .......................................... |
|  | Other [SPECIFY]: ............................................... .................... |
| Number of days for review of Project Plans: (Clause 7.4(a)(ii)(B)) | ....................................................................................................... |
| CLAUSE 8 - TIME |
| Maximum intervals between program updates by Subconsultant: (Clause 8.2(b)) | ....................................................................................................... |
| Program format to be compatible with: (Clause 8.2(d)) | [Primavera Suretrak/Microsoft Project] or approved equivalent |
| CLAUSE 10 - PAYMENT |
| Times for submission of payment claims by the Subconsultant to Consultant's Representatives: (Clause 10.2(a)) | Monthly on the ………….. day of each month [OR] Completion of the following Milestones: |
| Number of business days for payment: (Clause 10.5) | 10 |
| Interest Rate: (Clause 10.9) | The rate of interest applying from time to time under the Court Procedure Rules 2006 (ACT) Schedule 2 Part 2.2 (Interest after judgement) as if unpaid amount of the judgement of the Supreme Court. |
| Appointed Adjudicator/Prescribed Appointer/Authorised Nominating Authority: (Clause 10.14(d)) | The Chair of the Institute of Arbitrators and Mediators Australia of the Chapter in the Territory. |
| Facilities and infrastructure accounting (additional): (Clause 10.17(b)) | ....................................................................................................... |
| CLAUSE 11 - TERMINATION |
| Number of days to remedy breach: (Clauses 11.3(c) and 11.4(b)) | ....................................................................................................... |
| CLAUSE 12 - DISPUTE RESOLUTION |
| Determinations to be the subject of an expert determination: (Clause 12.2) | Directions under clauses 2.11(e), 2.13(b), 8.4(b)(ii)(i)1), 8.8, 8.9, 9.3(b), 9.3(c)(ii), 10.4 and 11.8(a). |
| Industry expert who will conduct expert determinations: (Clause 12.3(a)(i)) | ....................................................................................................... |
| Nominating authority for expert: (Clause 12.3(a)(ii)) | ....................................................................................................... (The President for the time being of the Institute of Arbitrators and Mediators Australia unless otherwise stated) |
| CLAUSE 13 - NOTICES |
| Address and fax number, for the giving or serving of notices, upon: (Clause 13.7(b)(i)) | Consultant:..................................................................................... Subconsultant:............................................................................... Contract Administrator:...................................................... Territory:............................................................................. |
| CLAUSE 16 – BUILDING CODE 2013 – COMMONWEALTH FUNDED PROJECT |
| Application of Clause 16 (Clause 16) | Clause 16 [does/does not] apply. (Clause 16 does not apply unless otherwise stated – Clause 16 will only apply if the Works are part of a Commonwealth Funded Project). |
| CLAUSE 17 – NATIONAL CODE OF PRACTICE FOR THE CONSTRUCTION INDUSTRY – NOT A COMMONWEALTH FUNDED PROJECT |
| Application of Clause 17 (Clause 17.1) | Clause 17 [does/does not] apply. (Clause 17 applies unless otherwise stated – Clause 17 may apply where the Works are not part of a Commonwealth Funded Project). |

ANNEXURE 1 - COMPLETION

Annexure 1 applies unless the Subcontract Particulars state that it does not apply.

- "As-Constructed" Drawings and Documents

The Subconsultant must, prior to Completion (as defined in the Construction Contract) of the Works or a Stage or Section (as the case may be and both as defined in the Construction Contract) if requested by the Consultant's Representative:

    - provide to the Consultant's Representative the number of complete sets of the drawings and documents as follows:

| Description | Hard copy format | No of hard copies | Electronic copy format | No of electronic copies |
| --- | --- | --- | --- | --- |
| Wiring diagrams |  |  |  |  |
| Functional diagrams |  |  |  |  |
| "As-Constructed" drawings |  |  |  |  |
| "As-Constructed" lighting and power layout |  |  |  |  |
| "As-Constructed" main switchboard layout |  |  |  |  |
| "As-Constructed" main switchboard schematic drawings |  |  |  |  |
| "As-Constructed" main switchboard circuit index |  |  |  |  |
| "As-Constructed" fire detector layout |  |  |  |  |
| Wiring diagram for the fire alarm control panel |  |  |  |  |
| "As-Constructed" underground cabling layout |  |  |  |  |
| "As-Constructed" distribution board layout |  |  |  |  |
| "As-Constructed" distribution board circuit index |  |  |  |  |
| "As-Constructed" sub mains cabling layout |  |  |  |  |
| "As-Constructed" Site survey |  |  |  |  |
| [INSERT OTHER "AS-CONSTRUCTED" DOCUMENTS REQUIRED. THE ABOVE LIST IS BY WAY OF EXAMPLE ONLY.] |  |  |  |  |

    - without limiting paragraph (a), ensure that the "As-Constructed" drawings and documents:

      - are prepared in accordance with the requirements of the Subcontract; and

      - have the words "As-Constructed" printed in the following locations:

        - if a document, immediately above the title and reference; and

        - if a drawing, immediately above the title and drawing number block at the bottom right hand corner of the drawing and immediately to the left of the drawing number block at the top left hand corner of the drawing, parallel to and outside the left hand border of the drawing; and

    - provide to the Consultant's Representative a comprehensive document and drawing index setting out all documents and drawings prepared by the Subconsultant.

- Warranties

    - If requested by the Consultant's  Representative, the Subconsultant must, prior to Completion (as defined in the Construction Contract) of the Works or a Stage or Section (as the case may be and both as defined in the Construction Contract), provide the Consultant's Representative with the following minimum warranties, in the form of the Collateral Warranty (as defined in the Construction Contract), for the following warranty periods:

| Description | Warranty Period |
| --- | --- |
| [INSERT] | [INSERT] |
| [INSERT] | [INSERT] |
| [INSERT] | [INSERT] |
| [INSERT WARRANTIES REQUIRED.] | [INSERT] |

- Operation and Maintenance Manuals

If requested by the Consultant's Representative and to the extent that the Subcontract Services are relevant, the Subconsultant must, prior to Completion (as defined in the Construction Contract) of the Works or a Stage or Section (as the case may be and both as defined in the Construction Contract):

    - assist in the compilation of specific operation and maintenance manuals for each aspect of the Works or the Stage or Section (as the case may be and both as defined in the Construction Contract), including obtaining and coordinating information provided by the Subconsultant;

    - without limiting paragraph (a):

      - prior to the commencement of commissioning of the Works or the Stage or Section (as the case may be and both as defined in the Construction Contract), provide one copy of draft operation and maintenance manuals in respect of each aspect of the Works or the Stage or Section (as the case may be and both as defined in the Construction Contract) (Draft Operation and Maintenance Manuals) to the Consultant's Representative for approval;

      - within 14 days of the completion of the commissioning of the Works or the Stage or Section (as the case may be and both as defined in the Construction Contract), provide one copy of all operation and maintenance manuals in respect of the Works or the Stage or Section (as the case may be and both as defined in the Construction Contract) which have been amended during commissioning (Draft Amended Operation and Maintenance Manuals) (such amendments being clearly indicated in each Draft Amended Operation and Maintenance Manual) to the Consultant's Representative for approval;

      - resubmit the Draft Operation and Maintenance Manuals and the Draft Amended Operation and Maintenance Manuals to the Consultant's Representative as necessary; and

      - once approved by the Consultant's Representative, submit the number of copies of the final, approved versions of the Draft Operation and Maintenance Manuals and the Draft Amended Operation and Maintenance Manuals (Final Operation and Maintenance Manuals) set out in the Subcontract Particulars to the Consultant's Representative.

For the purposes of this clause 3:

    - catalogues, sales brochures and other documents giving general information in respect of aspects of the Works or the Stage or Section (as the case may be and both as defined in the Construction Contract) will not be acceptable;

    - all manuals must be sufficiently comprehensive for routine maintenance, overhaul and repairs to be carried out by personnel who are qualified to undertake maintenance work but who are not necessarily familiar with any particular aspect of the Works or the Stage or Section (as the case may be and both as defined in the Construction Contract); and

    - without limiting the generality of this clause 3, the manuals must be securely bound in 2 ring binders and include:

      - a comprehensive list of contents including illustrations and drawings;

      - function, application, specification and comprehensive technical data of all equipment including sub-assemblies, proprietary items, and system circuit and schematic diagrams where applicable;

      - a description of the equipment and its principles of operation;

      - routine maintenance and lubrication schedules;

      - dismantling and re-assembly procedures;

      - trouble-shooting suggestions;

      - a complete lists of parts;

      - a list of spare parts recommended to be held in stock;

      - the procedure for ordering spare parts;

      - clear and comprehensive illustrations and/or drawings with parts readily identifiable;

      - text which is clearly printed on good quality A4 size matt paper, not less than 95 gsm; and

      - the matters specified in the Subcontract Particulars;

      - any other matter required by the Consultant's Representative.

- Training

If requested by the Consultant's Representative and to the extent that the Subcontract Services are relevant, the Subconsultant must, prior to Completion (as defined in the Construction Contract) of the Works or a Stage or Section (as the case may be and both as defined in the Construction Contract):

    - during commissioning of the Works or the Stage or Section (as the case may be and both as defined in the Construction Contract), assist in the planning, management and delivery of a comprehensive training program in respect of all operational and maintenance aspects of the Works or the Stage or Section (as the case may be and both as defined in the Construction Contract) for the number of and each category of persons set out in the Subcontract Particulars; and

    - assist in the carrying out of such training using:

      - trained instructors, fully experienced in respect of all operational and maintenance aspects of the Works or the Stage or Section(as the case may be and both as defined in the Construction Contract); and

      - the Final Operation and Maintenance Manuals, with copies of such manuals to be made available during the training to all trainees.