[Instructional note: Use this letter if the Principal has requested a is responding to it.

There are two options.  Delete the option that does not apply.

- Use option 1 when the effects on price and time notified by the Contractor are accepted.

- Use option 2 when any aspect of the price and time effects notified by the Contractor are not accepted.

For Schedule of Rates contracts, it is not appropriate to state an adjusted Contract Price because the price is determined from the tendered rates and actual quantities.  Confirm the accepted price for the Variation (including GST) instead.

It is good practice to confirm the extended date for Completion, even if there is no extension of time applicable to an approved Variation, i.e. the extension of time is “NIL” working days.

Any text in red is to be completed by the drafter.  Delete this note and any other prompts in red text prior to completing the letter.]

To: [Insert name of Contractor]

ABN: [Insert ABN of Contractor]

[Insert address]

[Insert address]

ATTN: [Insert Contractor’s Authorised Person]

Date: [Insert]

[Insert name & number of Contract] – ACT Modified Version of MW21 (“Contract”)

VARIATION NUMBER [INSERT VARIATION NUMBER] : [INSERT BRIEF DESCRIPTION]

Clauses 9.9 & 9.10

Option 1

I refer to your notification dated [insert the date of the Contractor’s notification] in relation to the above Variation, which was instructed under Clause 9.8 of the General Conditions of Contract.

The price and time effects included in your notification are accepted by the Principal, in accordance with Clause 9.9.

include the following paragraph for lump sum contracts only.

The Contract Price, taking into account the accepted price adjustment of $[ insert the Contractor’s price], is now $[insert the adjusted Contract Price].

Use BELOW ALTERNATIVE 1 where there are no milestones.

use BELOW ALTERNATIVE 2 where there are milestones.

ALTERNATIVE 1

The extended date for Completion of the Works, taking into account the effect of this Variation, is [insert the extended date for Completion].

ALTERNATIVE 2

The extended date(s) for Completion of Milestone(s) [insert the applicable Milestone number(s)], taking into account the effect of this Variation, are as follows:

- Milestone No. [insert the relevant Milestone number] – [insert the applicable extended date for Completion].

- Milestone No. [insert the relevant Milestone number] – [insert the applicable extended date for Completion].

Option 2

I refer to your letter dated [insert the date of the Contractor’s notification] notifying the price and time effects of the above Variation, which was instructed under Clause 9.8 of the General Conditions of Contract.

The Principal does not accept the following aspects of the notified price and time effects:

[insert details of the unacceptable aspects of the price and time effects notified by the Contractor].

In accordance with Clause 9.10, the Principal assesses that your entitlements for this Variation are as follows:

- a price adjustment of $[insert the additional cost determined in accordance with Clause 9.10, including GST], as detailed in the attached breakdown.

include the following for lump sum contracts only.

The Contract Price, taking into account this assessed price adjustment, is now $[ insert the adjusted Contract Price].

Use ALTERNATIVE 1 where there are no milestones.

use ALTERNATIVE 2 where there are milestones.

ALTERNATIVE 1

- an extension of time of [insert the number of working days, if any, that the Contractor’s critical path will be affected] working days for the Works.

Accordingly, the extended date for Completion for the Works is now [insert the extended date for Completion].

ALTERNATIVE 2

- an extension of time of [insert the number of working days, if any, that the Contractor’s critical path will be affected] working days for Milestone(s) [insert the applicable Milestone number(s)].

Accordingly, the extended date(s) for Completion are:

- Milestone No. [insert the relevant Milestone number] – [insert the applicable extended date for Completion].

- Milestone No. [insert the relevant Milestone number] – [insert the applicable extended date for Completion].

END OF ALTERNATIVES

Please advise within 3 Business Days after the date of this letter whether or not you accept these assessments.

If you do not accept the assessments, please also refer to Clause 9.11 of the General Conditions of Contract.

Yours sincerely,

[Insert name of Principal’s Authorised Person]

Principal’s Authorised Person